| Present status of work |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| S. No. | Name of Scheme | Estt. / Tender Cost | Agent No. | Agency | Date of Start Time of comp. (Period) | Supplementary Agent if drawn | Physical ____% of Allotment | Payment Made upto (in lacs) |
| 1. | C/o 1520/1476 houses at Sector 18 B, Dwarka SH: IEI of 192 LIG, houses GR. I | 1717937.00 1409157.00 | 17/EED/ED-12/02-03 | M/s Ajanta Electrical | 4/08/2000 2 years | - | 76% | 13.00 |
| 2. | C/o 1520/1476 houses at Sector 18 B, Dwarka SH: IEI of 144 MIG, houses GR. II | 1779274.00 1600777.00 | 18/EED/ED-12/02-03 | M/s Ajanta Electrical | 3/08/2001 2 years | - | 76% | 15.00 |
| 3. | D/o 1769.88 Hact of land at (PPK) Dwarka, Phase I, i/c alternative plots around village Amberhai, Bagdola and Manglapuri. SH : S/I of booster P/set & D.G. Horticulture purpose, Sector -16-D 5,11 and 19 | 3698570.00 4031525.00 | 72/EED/ED-12/06-07 | M/s R.K. Project Pvt. Ltd. | 30.3.2007 29.5.2007 | - | 30% | 18.00 |

3.	Projects heldup due to Court Cases :		NIL

Respective Court with Case No. 		:

Date of Next hearing 				:	N.A. in view of above.

4.	Detail of Deposit works

a)	In hand 				:	-------- NIL ---------

b)	Under approval 			:	-------- NIL---------

5.	Details of deviation in works

a)	Undertaken 				:	-------- NIL---------

b)	Proposed (in Principal approval	:	-------- NIL---------

6.	Restricted Call of Tenders 		:	-------- NIL---------

7.	Rescinded works 			:	-------NIL-------

8.	Arbitration & related Court cases

(i)	Arbitration Cases 					:	------- NIL ---------

DELHI DEVELOPMENT AUTHORITY

ELECTRICAL DIVISION – 12 / ELECTRICAL CIRCLE -I

List of Activities:-

1.	Detail of pending final bills of non refund of security deposits :-

(a)	Detail of pending final bill :-			----------NIL----------

| S. No. | Name of Scheme | Agent No. | Agency | Remarks |
| --- | --- | --- | --- | --- |

(b)	Detail of non-refund of security deposits:-	----------NIL----------

| S. No. | Name of Scheme | Agent No. | Agency | Remarks |
| --- | --- | --- | --- | --- |

(ii)	Court Case

STATUS REPORTS OF DISTT. COURT CASES

| S. No. | File No. | Case / Suit Name of Court | Name of the court | Title of case | Name of Panel | Nature of cases | Date of Previous hearing | Date of hearing | Date of entrusted of Panel Lawer |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1. | F.9(5)/03/TC/LEGAL | TisHazari Distt. Court 601/2002 | Tishazari Distt. Court | Sh. Lal Bhadur P.O. Vs DDA | M.S. Bhanna SLO/DDA | Service Matter | 18.09.2006 | 24.12.2007 | 18.09.2006 |

STATUS REPORTS OF HIGH COURT CASES

| S. No. | File No. | Case / Suit Name of Court | Name of the court | Title of case | Name of Panel | Nature of cases | Date of Previous hearing | Date of hearing | Date of entrusted of Panel Lawyer | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1. | F.21(1)/98/HC/LEGAL | High Court Delhi 674/A/97 | High Court Delhi | Arbitration award challenged by contractor | M/s Amita Singh | Arbitration award challenged by contractor | 22-4-06 | (Case has been filed Regular hearing date not yet fixed by the court) | 1-12-04 | Reply of objection has been filed |

9.	Fire Fighting Equipments installed			:		-----------NIL ----------