DELHI DEVELOPMENT AUTHORITY

ELECTRICAL DIVISION NO. – 6

List of works more than two lakh

REPORT AS ON 30.09.07

| S.No. | Name of Work | Estt. Cost (Fig. in Lac) | Tendered Cost | %age above or below as per Agmt. | Agmt. No. | Agency | Dt. of start as per Agmt. | Dt. of Compl. as per Agmt. | Physical progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1. | D/O 92 Hact. of land at Vasant Kunj Ph.II West of JNU (SH :- S/I of clear water, Booster pumping station at Command Tank Vasant Kunj Ph. II. | 42.76 | 49.25 | 15.18% Above | 90/EE/El.D-6/ 06-07 | M/S N.K. Engg. Works. | 9.3.07 | 8.9.08 | 25% |
| 2. | 860/830 DU’s (2 rooms with lounge) on the East of Sect. D-6 i/c Int. Dev. work Civil & Elect. Vasant Kunj. |  |  |  |  |  |  |  |  |
| i) | C/O 290 DU’s in Gr. I | 25.94 | 40.76 | 57.16% Above | 76/EE/El.D-6/ 06-07 | M/S A.K. Gupta & Co. | 19.5.06 | 18.5.08 | 20% |
| ii) | C/O 270 DU’s in Gr. II | 23.71 | 35.36 | 49.10% Above | 77/EE/El.D-6/ 06-07 | M/S Bhupinder Kumar | 19.5.06 | 18.5.08 | 30% |
| iii) | C/O 270 DU’s in Gr. III | 23.71 | 36.57 | 54.23% Above | 81/EE/El.D-6/ 06-07 | M/S Surinder Kumar | 19.5.06 | 18.5.08 | 15% |
| 3. | D/O 92 Hact. land at Vasant Kunj Ph. II West of JNU (SH :- IEI of Pumping Stn. and S/Stn. Bldg. at Command Tank in Institutaional Area. | 2.21 | 2.43 | 4.50% Above | 87/EE/ED-6/ 06-07 | M/S Delight Trading Co. | 3.1.07 | 30.4.07 | 50% |
| 4. | M/O Scheme under Nazul A/C-II SWZ SH :- Operation and Maint. of Sub.P/Set fountain 11KV/440V package type S/Stn. Picnic Hut path light at Deer park and path park Hauz Khas. | 5.19 | 4.01 | 22.70% Below | 63/EE/ED-6/ 06-07 | M/S Gurnam Bros. | 23.11.06 | 22.11.07 | 85% |
| 5. | M/O Scheme under N.A.II SWZ (SH :- Operation and maintenance of Sub. P/Set park and pathway lights at NHP Sect. 12 R.K. Puram and Nanakpura nursery Dhaula Kua Sect. 5&6 Vasant Kunj, Catcus garden V. Kunj Vasant Vatika V. Kunj | 2.06 | 1.49 | 27.79% Below | 8/EE/ED-6/ 07-08 | M/S Gurnam Bros. | 6.5.07 | 5.5.08 | 40% |
| 6. | Development of IAAI Rangpuri for resettlement of village Nagal Dewat (SH: Supply and installation of sub p/set for clear water supply) | 3.79 | 3.77 | 0.52% below | 12/EE/ED-6/ 07-08 | M/S Gurnam Bros. | 06.8.07 | 5.10.07 | 80% |
| 7. | M/o completed scheme undr Nazul Account-II SWZ (SH : Providing and installation of path lighting at B-9 Vasant Kunj | 2.43 | 1.96 | 19.34% below | 19/EE/ED-6/ 07-08 | M/S Lloyed Enterprises | 16.8.07 | 15.9.07 | 100% |
| 8. | IAAI Land at Rangpuri for resettlement of village Nagal Dewat (SH : S/I of clear water pump set & DG set) | 13.00 | 13.36 |  | 21/EE/ED-6/ 07-08 | M/S Gurnam Bros. | 07.9.07 | 6.11.07 | 80% |

(R.P.S. LUTHRA)

EXECUTIVE ENGINEER (E) El.D.-6/DDA