OFFICE OF THE EXECUTIVE ENGINEER

NORTHERN DIVISION NO.8

DDA, PITAMPURA, DELHI

LIST OF ACTIVITIES

| 1. | Details of pending final bills & Non-refunds of Security Deposits. | (i) | Nil |
| --- | --- | --- | --- |
| 2. | Present status of works | : | C/o Master Plan road in Narela sub-city SH : C/o Ph-II treatment of 10m wide carriageway on Delhi side and Ph-I treatment of 10m wide on Karnal side of 80/60 mtr. wide R/W road from GTK to Alipur Narela road. Agency : M/s Suraj Bhan Goel %age progress = 75% Financial progress = 2.87 crore |
|  |  | (ii) | C/o Ph-II treatment of 18 mtr. wide carriageway on Delhi side and C/o S.W. drain on Karnal side from GTK road to Narela Alipur road (Agency : M/s A.K. Gupta & Co. %age progress = 40% F.R. = 2.40 crore |
|  |  | 3. | M/o completed scheme of North Zone (SH : Cleaning and sweeping of the area and cleaning of S.W. drain in Pkt-6 (672 MIG houses Gr.-I & II in Sector A-5, Narela -------------- in progress. |
|  |  | (ii) | Cleaning and sweeping of area & cleaning of S.W. drain Pkt. 348/344 Janta/ EWS houses, Sector A-5, Narela --------------------- in progress. |
|  |  | (iii) | Cleaning and sweeping of area & cleaning of S.W. drain Pkt. 13 (144 SFS Houses) Sector A-5, Narela --------------------- in progress |
|  |  | (iv) | Replacement of damaged A.C. rain water pipe installation of mobile bins for 144 SFS houses in Pkt. 13, Sector A-5, Narela.--------------------- in progress. |
|  |  | (v) | P/F M.S. boards, painting, lattering and making drawing for Sector A-5 & A-8, Narela.---------------- in progress. |
| 3. | Projects held up due to Court cases - Respective Court with Case No. | : | Protection of vacant land in North Zone (SH : C/o Boundary wall along the existing structure of village in Pkt. 3 & 4, Sector A-9, Narela to protect DDA land from encroachment. Court Case No. -------------6/07. |
|  | - Date of next hearing | : | 27.07.2007 |
| 4. | Rain water harvesting Already provided Proposed | : : | No No |
| 5. | Water bodies - Identified status & under encroachments | : | Nil |
| 6. | Details of Deposit works In hand Under approval status | : : | Nil |
| 7. | Details of deviation in works Undertaken | : | C/o Master plan road in Narela sub-city (SH. : C/o Ph-II treatment of 18.00 mtr. wide carriageway on Delhi side & C/o S.W. drain on Karnal side from GTK road to Narela Alipur road Agency : M/s A.K. Gupta & Co. |
|  | Proposed (In Principle approval) | : | Nil Principal approved obtained from XE(NZ) |
| 8. | Restricted cal of tenders | : | Nil |
| 9. | Rescinded works | : |  |
| 10. | Arbitration & related court case | : | One Number/ 11 Nos. |
| 11. | Details of Q.C. lab. Tests procedures | : | N/A |
| 12. | Fire fighting equipment – Installed (Nos.) with location | : | N/A |
| 13. | List of Soil Testing Laboratories | : | NA |
| 14. | List of approved structural consultants’ | : | N/A |
| 15. | Technical circulars | : | N/A |
| 16 | Q.C. circulars | : | N/A |
| 17. | List of Contractors A,B,C,D categories | : | N/A |
| 18. | RIS/ EIS/EOT cases & completion certificate | : | N/A |
| 19. | List of approved rates of SE(P) | : | N/A |
| 20. | Areas where services are handled over to MCD/ DJB and deficiency charges | : | N/A |
| 21. | List of vacant flats/ shops. Kiosk/ Commercial/ Residential Plots on the date of completion/ development | (i) | C/o 88 LIG/ 64 MIG/ Pkt.I, Sector A-9, Narela | (MIG – 29 Nos.) | Shops/ Platforms |
|  |  | (ii) | C/o 48 LIG/ 48 MIG/ Gr.III/ Pkt.I, A-9, Narela | (LIG = 27 Nos.) | (i) | Tikri Khurd Transit camp | Platform | : | 9 Nos |
|  |  | (iii) | C/o 184 LIG/ 64 MIG houses in Pkt.3, Sector A-9, Narela | (MIG = 22 Nos.) (LIG = 68 Nos.) | (ii) | LSC at Pkt.-2, Sector A-9, Nareala | Shop | : | 1 No |
|  |  | (iv) | C/o 96 LIG/ 120 MIG houses in Pkt. 4, Sector A-9, Narela | (MIG = 43 Nos.) (LIG = 28 Nos.) |  |  |  |  |  |
|  |  | (v) | C/o 940 EHS Pkt.-7, Sector A-6, Narela | = 315 Nos. |  |  |  |  |  |
|  |  | (vi) | C/o 608 Janta/ EWS Houses Pkt.-11, Sector A-6, Narela | = 249 Nos. |  |  |  |  |  |
|  |  | (vii) | C/o 144 SFS/ HIG Houses in Pkt-13, Sector A-5, Narela | = 33 Nos. | (i) | CSC Pkt.-5 Sec.A-5, Narela | Shop Off | = = | 4 Nos 4 Nos |
|  |  | (viii) | C/o 672 MIG Inc. houses in pkt.6 Gr.I, Sec.A-5, Narela (319) | Gr.I, Sec. A-5 = 15 Gr.II (336) = 8 Nos. | (ii) | LSC Pkt-10 Sec.A-5, Narela | Shop Off | = = | 2 Nos 4 Nos |
|  |  | (ix) | C/o Janta/EWS Houses in Pkt.1 Sec.A-5, Narela. | Gr.I,(348/344)=163 Nos. Gr.II (312) = 162 No. | (iii) | CSC Pkt.9 (Chhota Bazar) Sec.A-5, Narela | Shop Off | = = | 3 Nos 3 Nos |
| 22. | Jurisdiction of C.E. / Map EE wise. | : | N/A |  |  |  |  |  |  |
| 23. | Details of land handed over to Engineer wing for development. | : | N/A |  |  |  |  |  |  |
| 24. | Sanctioned Strength / in place / vacancy position of regular staff. | : | List Attached. |  |  |  |  |  |  |

Details of sanctioned strength of Regular Staff

Division : ND-8 / DDA

| S. No. | Post held in Division | Sanctioned Strength | Men in position | Vacant Post |
| --- | --- | --- | --- | --- |
| 1. | Executive Engineer | 1 | 1 | - |
| 2. | Assistant Engineer | 5 | 6 | 1 is posted on divent capacity. |
| 3. | Junior Engineer | 16 | 13 | Restricted to 13 |
| 4. | A.A.O. | 1 | 1 | - |
| 5. | Head Clerk (Asstt.) | 1 | 1 | - |
| 6. | Steno | 1 | 1 | - |
| 7. | U.D.C. | 4 | 4 | - |
| 8. | L.D.C. | 6+1 cashier | 2 | 4(-) |
| 9. | Peon | 4 | 3 | 1 (-) |
| 10. | Daftry | 1 | 1 | - |
| 11. | S.E.Driver | 1 | 1 | - |
| 12. | S/Guards (R) | 2 | 5 | 3 (+) |
| 13. | Beldar (R) | 2 | 2 | - |
| 14. | Safai Karamchari | 1 | 2 | 1 (+) |
| 15. | D/Man, Gr.II | 1 | - | 1 (-) |
| 16 | Sanitary Mate (R) | 1 | - | 1 (-) |
| 17. | Mate (R) | 2 | - | 2 (-) |