ELECTRICAL DIVISION NO.-10

PRESENT STATUS OF WORKS (RS. 2.00 LACS & ABOVE )

As on 31.10.2007

| S.No. | Name of work | Agency | Estt. Cost | Tend. Cost | DOS as per agmt. | DOC as per agmt. | Progress | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1. | M/s various scheme in EZ under NA-II (SH: RMO land scpae lighting at CBD Shahdara.) 26/EE/Elct..Dvn.-10/DDA/06-07 | M/s Metro Electric Co. | Rs. 324857/- | Rs. 244987/- | 03.03.2007 | 02.03.2008 | 58% | 21% | Work in progress |
| 2. | M/o various colonies in SEZ (SH: ROM contract of booster pump set, sub. p/set ay 2408 one room tenements at pkt.-11 Jasola) 09/EE/ED-10/DDA/2007-08 | M/s P.K. Pumps Engineering Enterprises | Rs. 238914/- | Rs. 231140/- | 09.06.2007 | 08.06.2008 | 41% | 16% | Work in progress |
| 3. | C/o 96 MIG & 96 LIG DU’s in Dilshad Garden block ‘R’ in Gr.-IV (Actually 100 MIG & 100 LIG DU’s to be constructed ) SH: IEI 29/EE/ED-10/DDA/ 2006-07 | M/s Subham Electricals | Rs. 3560150/- | Rs. 4934475/- | 26.03.2007 | 25.09.2009 | 20% | 17.45% | Work in progress |
| 4. | C/o 330 LIG houses in pocket 1 B at Jasola. SH IEI 13/EE/ED-10/DDA | M/s Subham Electricals | Rs. 7686649/- | Rs. 7556026/- | 21.10.2007 | 20.10.2009 | 5% | NIL | Work in progress |

Executive Engineer (E)

Electrical Division No-10

DDA