DELHI DEVELOPMENT AUTHORITY

HORTICULTURE DIVISION NO-7

# PRESENT STATUS OF WORK

REGARDING MONTHLY PROGRESS REPORT OF HORTICULTURE IN R/O HORTICULTURE DIVIISON NO-VII, DDA UPTO JULY –2007

| S. NO. | Ag.No. | SD No | Name of work | Name of Agency | Estt. Cost | Tender Cost | Dt. of start | Dt. of completion | Phy. Prog. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1. | 10/06-06 | IV | D/o Yamuna River Front Pushta (SH: Preparation of Lawn) | Sh. Sanjay Kumar | 142522/- | 19956/- | 07.10.2006 | 05.01.2007 |  |
| 2. | 02/06-07 | IV | D/o Yamuna Pushta (SH: Digging of holes and S/S of cowdung manure ) | Sh. Abhishek Associate | 354960/- | 213650/- | 07.07.2007 | 05.10.2006 |  |
| 3. | 03/06-07 | III | D/o land for CGHS at Mandawali Fazalpur PPG ZE-13 (NHP Swati Apartment) (SH: Preparation of land for lawn ) | Sh. Sanjay Kumar | 102899/- | 56043/- | 23.12.2006 | 05.02.2007 |  |
| 4. | 14/06-07 | III | D/o land for CGHS at Mandawali Fazalpur PPG Complex ZE-13 (SH: Preparation of land for lawn near New Niti Apartments, Joshi Colony) | M/s Nagender Const. | 105411/- | 56635/- | 26.12.2006 | 03.02.2007 |  |
| 5. | 16/06-07 | IV | D/o Yamuna River Front (Pushta) West side of Railway Bridge to Pemtoon Pool (SH: P/F of MS Circular tree guards, S/o Fruit Plants, Neem Oil Cake, Water Tanker) | M/s J.C. Const. Co. | 329753/- | 340900/- | 21.01.2007 | 20.08.2007 |  |
| 6. | 18/06-07 | IV | M/o park at Bela Road between City Wallto Ring Road M/s Park at Katha Kunj Hanuman Mandir (SH: S/S/S of good earth, cowdung manure, Jamuna Sand, P/F Garden Steel Benches, S/o neem oil cake, urea & RH pipe etc.) | M/s Jai Durga Const. Co. | 134713/- | 64931/- | 08.02.2007 | 15.03.2007 |  |
| 7. | 23/06-07 | II | M/o park at Sobha Singh Van, Sanjay lake, Trilokpuri (SH: Supply of duck food) | M/s New Sign. | 106600/- | 175480/- | 03.03.2007 | 27.03.2007 |  |
| 8. | 26/06-07 | II | M/o park at Sobha Singh Van at Sanjay Lake Trilokpuri. (SH: Removal of Hycinth) | M/s Sunil Saini | 465596/- | 179039/- | 24.03.2007 | 23.05.2007 |  |
| 9. | 35/06-07 | II | Land protection of TYA park between Sahyog Apartment to Gyan Deep Society at Mayur Vihar Phase-I (SH: Preparation of land for lawn ) | M/s Nanak Chand | 93948/- | 112994/- | 07.04.2007 | 06.05.2007 |  |
| 10. | 01/07-08 | I | D/o Land Hect. Land of Perpherial 45 meter R/W road at IFC Gazipur. (SH: Digging of holes S/S of cowdung manure neem oil cake, P/F of MS circular tree guard supply of plants, water through water tanker) | M/s Vashista & Co. | 581944/- | 782805/- | 17.06.2007 | 16.01.2008 |  |
| 11. | 02/7-08 | IV | M/o Yamuna Pushta YRF, West side, old Railway Bridge to Pantoon Pool (SH: S/S/S of good earth, cowdung manure, supply of brush cutter, neem oil cake, RH pipe etc.) | M/s J.J. Builders | 154567/- | 97914/- | 05.07.2007 | 09.08.2007 |  |

## Sd/-

HORTICULTURE DIVISION NOVII

DDA

Ref:	EM14(32)2005/Vol.-IV/Pt. /2196 dated 21.06.2007 issued by CE (HQ) DDA

### WATER BODIES

Name of work		:	Sanjay Lake, Trilokpuri

Status 				:	Developed

Encroachment		:	NIL

Sd/-

DD(H)-7/DDA