DELHI DEVELOPMENT AUTHORITY

ELECT. DIVISION NO.11

VIKAS SADAN:INA: NEW DELHI-23

No.F.5(2)/EE/El.Div.No.11/DDA/07-08/414                        Dated : 02.08.07

To

The Suptdg. Engineer (El.),

Elect. Circle No.3, 19th floor,

DDA Building, Vikas Minar,

New Delhi.

Sub:-  Increasing transparency through effective use of web site – Preparation

Exhaustive list of matters to be put on DDA web site.

In continuation to this office letter No.F.5 (2)/EE/El.Div.No.11/DDA/07-08/372

Dated 18.07.07, the statements against relevant points are forwarded herewith.

Encl:  As Above.

Sd/-

Executive Engineer (E)

Elect. Division No.11/DDA

Vikas Sadan, New Delhi.

Copy to :-  SE(HQ)/DDA, for information please.

Sd/-

Executive Engineer (E)

El. Div. No.11/DDA.

DELHI DEVELOPMENT AUTHORITY

ELECTRICAL DIVISION NO.11

# PRESENT STATUS OF WORK

AS ON 31.07.07

| S No. | Name of work. | Agency. | Agreement No. | ## Date of start Dt. Of Compl.(as per agreement. | ## Date of start Dt. Of Compl. (As per agreement. | ## Estt. Cost Tendered Cost. | Progress work Phy. Fin. | Remarks. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1. | Up-gradation of Distt. Centre at Nehru Place. SH: Providing lighting on 30 feet road in front of Hotel side. | M/s Goel Electric Works | 24/EE/ElDiv. No.11/DDA/ 07-08 | 07.6.07 06.9.07 | Work in progress. | ## Rs.8,18,656/- Rs.5,92,900/- | 50% Nil |  |

Sd/-

Executive Engineer(E),

Elect. Div. No.11/DDA.

DELH I  DEVELOPMENT  AUTHORITY

### ELECTRICAL DIVISION NO.11

#### COURT CASES

#### AS ON 31.07.07

| S.No. | Name of Parties | In the Court of | File No. | Case No. | Penal Lawyer | Last date of hearing | Next date of hearing | Remarks. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1. | Sh. Babu Ram V/s D.D.A. | At Karkar Duma Court 45, Ist floor | F.1(497)95/ TC/Legal | 51/95 | Sh.Ashish Sharma Ch. No.661.Tis Hazari Court | 16.07.07 | 01.9.07 | Regarding over-time not paid by concerned department when he posted at ISBT |
| 2. | Sh. Vikram V/s D.D.A. | Tis Hazari Court No.154, Judge Smt. Pinki ADJ. | F.9(238)/05/ TC/Legal | Appeal RCA | Sh. K.D. Sharma. | 25.7.07 | 05.10.07 | Regarding not transferred to MCD. |
| 3. | D.D.A V/s Sh. R.K.Aneja Agg. No.14/EE/El Div.No.3/84-85 | High Court | F.5(63)El. Div. No.11/DDA/ 93-94 | Appeal; No.622 dt.15.1.07 O.M.P.No. 55/2007 | Sh. Lovkesh Sahani. |  | Ist hearing Fixed for 08.9.07 | Appeal against Arbitration Award. |

Sd/-

Executive Engineer

Elect. Div.No.11/DDA

DELHI DEVELOPMENT AUTHORITY

ELECTRICAL DIVISION NO.11

FIRE FIGHTING EQUIPMENTS INSTALLED (NOS.) WITH LOCATION

AS ON 31.07.07

| S.No. | Location | ##### Wet riser System. | ##### Sprinkler system | ##### Heat/Smoke Detectors. | ##### Location of fire Extinguishers installed. |
| --- | --- | --- | --- | --- | --- |
| 1. | Vikas Sadan | Provided | Provided | Provided | Installed in Block A,B,C & D at every floor Total No. Fire extinguisher = 209 Nos. |
| 2. | Bhikaji Cama Bhawan | Provided | Provided | Provided | Installed at every floor Total No. of fire extinguisher = 94 Nos. |

Sd/-

EXECUTIVE ENGINEER(E)

ELECT. DIV. N O.11/DDA.