HORTICULTURE DIVISION NO-VII

DDA

## MB No. 555

COMPLETION CERTIFICATE

Name of work:	M/o Smriti Van at Kondli

SH:		Digging of hole, S/S cowdung manure earth work excavation, 				supply of RH pipe, Neem Oil cake, insecticide / pesticide, 					Chemical Fertilizer and roundup etc.

Situation 		:	Delhi

Authority			:	Agreement No. 28/Hort.-VII/DDA/ 2006-2007

Agency			:	New Sign, E-3,A Madhu Vihar, Delhi

Date of Start			:	As per agreement 26.03.2007

# Date of Start Actual		:	21.03.2007

Date of Completion as 	:	14.04.2007

per agreement

Date of Completion 		:	12.04.2007

Date of Measurement		:

23/3/07026/3,28/3/29/3/07,2/4/07,04/4,6/4,9/4,10/4,	12/4/07

Certified that the work has physically been completed on dated 12.04.2007 quantity C/S and quality checked by competent authority and found satisfactory.