DELHI DEVELOPMENT AUTHORITY

O/0 SUPTDG. ENGINEER (QAC)

NO:															Dated:

SUB:		Programme for inspections by QAC during the month of July 2007.

| Sl.No. | Name of work | Date of inspection | Agency | Division/Circle | Inspection No. | Inspecting officer |
| --- | --- | --- | --- | --- | --- | --- |
|  | D/o 174.29 Hect. of land at Dwarka Ph-II. SH: Widening 2nd phase treatment of 20M & 12M road in Sec-18,Dwarka | 6.7.07 | M/s Gaur Const. Co. | WD/15/CC 17 |  |  |
|  | D/o 130.30 Hect. of land at Dwarka Ph-II in south west of Delhi. SH: D/o Round about between Metro Station No1&2 | 10.7.07 | M/s Chaudhory Bldrs | WD-12/CC 17 |  |  |
|  | D/o 1769.88 hect. ofland at Dwarka SH: C/o culvert over TD-2 at outer Modeled to X-ing of 60M R/W road, Dwarka | 11.7.07 | M/s. K.R. Anand | SWD-9/CC2 |  |  |
|  | P/L water supply line for newly acquir-ed land at Sect-23B and 24, Dwk, Ph-II Products from CT-4. | 12.7.07 | M/s. Trrupati Cement | WD-15/CC17 |  |  |
|  | D/o 172.01 Hect. of land at Dwarka, Ph-II in s.w. of Delhi Pt-1. SH: P/L Internal water supply line in blk-B3, Sect.17, Dwk. | 13.7.07 | M/s.R.SahilConst.Co. | WD-3/CC17 |  |  |
|  | C/o 30M R/W road in Sec-17,Dwk.Ph-II(2nd phase treatment) | 13.7.07 | M/s.Gaur Const. Co. | WD-3/CC17 |  |  |
|  | D/o main land i/c c/o 60M & 45M Roads at Dwk. Ph-II SH: P/L raising Main using ductile iron pipe K-9 supply treated sewage effluent of STP Dwk. From main Tank in Sec-16D to UGR in Sect 5, 11 &19 Dwk. Ph-1 for Hort. Green purpose. | 25.7.07 | M/s. Vats Builders | SWD-7/CC2 |  |  |
|  | C/o Cross junction/T-junction at crossing of road No.201, 221 T-junction of road No 201,216 &202 in Dwk.Ph-1. | 26.7.07 | M/s.K.R. Anand | SWD-8/CC2 |  |  |
|  | Deposit work of addition/alteration required by allottees(Delhi Police) in 830 SRT in Pkt-1, Dwarka | 27.7.07 | Sh. Parmod Kr. Goel | SWD-9/CC2 |  |  |
|  | C/o Multi storeyed DDA office bldg. at Madhuwan Chowk Rohini (Balance work) | 6.7.07 | M/s. R.B. Chy Ruchi Ram Khattar & Sons | RPD-2/CC6 |  |  |
|  | C/o260 LIG Houses (GF+4 Storeyed) including Super structure work, UGR & pump house BI J Sec 16 Rohini. | 10.7.07 | M/s. Adhar Stumbh | RPD-7/CC6 |  |  |
|  | Protection of DDA land at Rohini SH: P/F G.I.barbed wire fencing Around DDA acquired land Vill. Rani Khera, Mundka, Madanpur Dawas, Majiri etc. | 11.7.07 | M/s Rathi Bros. | RPD-7/CC6 |  |  |
|  | Protection of DDA land at Sec-23.Rohini. SH: C/o boundary wall around green belt near Budh Vihar sec. 23 Rohini. | 17.7.07 | M/s. Parkash Bros | RPD-9/CC9 |  |  |
|  | D/o land in Ph IV & V Sec-29, 30 (part) Rohini. SH: P/L of peripheral sewerage lines in sec 29&30(part) | 20.7.07 | M/s. Chaudhary Bldrs | RPD-12/CC9 |  |  |
|  | C/o 200 LIG Sec.18 Rohini. SH: C/o Boundary wall,Gate, P/F railing at Sec 18 Rohini | 24.7.07 | M/s Vats Builders | RPD6/CC14 |  |  |
|  | V Various Hort. Works under H Hort. Div.V. | 19.7.07 |  | HD-V |  |  |
|  | C/o568 (520 Cat.III & Cat.II M.S HIG DUs) in Sect. Dwk Ph.II. SH: IEI of 302 DUs(284 Cat,II & 18 Cat.II to Gr-II. | 4.7.07 | M/s. Shiv Electric. | ED-5/EC-I |  |  |
|  | C/o 440 HIG (Cat.III) M.S houses in Sectg.19B Dwk. Ph.II(SH: IEI of 368 DUs cat.III & 72 Divn. Cat.II) C/o 216 HIG (DUs) Multi storyed at Pitampura near TV Tower. SH C/o 72 HIG DUs(MS) super structure i/c sanitary installation, water Supply, sewerage, drainage road and paths and internal electrification all complete Gr.I | 6.7.07 | M/s. Shiv Electric. | ED-5/EC-1 |  |  |
|  | C/o 860/880(two room with longe) on Cast of D.6 i/e int.Dev. works(Civil & Elect) SH: C/o 270 DUs (two room with Longe) i/e int. Dev. works (Civil & Elect.) SH: IEI. | 18.7.07 | M/S. Surender Kumar | ED6/EC-III |  |  |
|  | C/o 216 HIG Divn(MS) at Pitampura. SH: C/o 144 HIG(MS) Super structure including sanitary installation water supply and internal electrification all complete GR-III(Composite tender)SH:IEI | 25.7.07 |  | ED-8/EC-II |  |  |
|  | M/o completed schemes of N/A II under SWZ (P/F of Addl. Path light on 6mtr. G,1 poles at DDA park Madipur Lake | 27.7.07 |  | ED-4/EC-II |  |  |
|  | C/o 216 HIG (DUs) Multi storeyed at Pitampura near TV Tower. SH: C/0 72 HIG DUs(MS)super structure i/c sanitary installation, water supply, sewerage, drainage roads and paths and internal electrification all complete GR.1 | 20.7.07 | M/s. Ved Parkash Mittal & Sons | ND-5/CC7 |  |  |
|  | C/o 216 HIG (DUs) Multi storeyed at Pitampura near TV Tower. SH: C/o 144 HIG DUs (MS) super Structure i/e sanitary installation Water supply, sewerage, drainage Roads and paths and internal elect Reification all complete Gr.II & Gr.III | 24.7.07 | M/s. Winner Const. Pvt Ltd | ND-5/CC7 |  |  |
|  | D/o 0.60 Hect. Of land at Lok Nayak Puram. SH: C/o Roads & Foot Path, Ph-2 Treatment. | 27.7.07 | M/s. Shiv Const. Co. | ED-3/CC10 |  |  |
|  | C/o 18m & 45m R/W Road adjacent to Khoda Village. (2nd phase treatment) | 18.7.07 | M/s. G.C.Enterprises | ED-12/CC3 |  |  |
|  | C/o Kondli Gharoli S.W. Drain in Shahdara Delhi. | 25.7.07 | M/s. Chaudhary Builders | ED-12/CC3 |  |  |

s

|  |  | DELHI DEVELOPMENT AUTHORITY |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | OFFICE OF THE EXECUTIVE ENGINEER (HQ) |  |  |  |  |  |  |  |
|  |  | QUALITY ASSURANCE CELL |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | ANNEXURE - II |  |  |
|  |  | DETAILS OF PENDING INSPECTION CASES AS ON 1.06.07 |  |  |  |  |  |  |  |  |  |  |  |
|  | ZONE | Ending 95 | 1996 - Ending 2000 | STATUS OF PENDING CASES OF INSPECTIONS AS ON 1.06.07 |  |  |
|  |  |  |  | 2001 | 2002 | 2003 | 2004 | 2005 | 2006 | 2007 | TOTAL |
|  |  | 1/4/2006 | 1/6/2007 | 1/4/2006 | 1/6/2007 | 1/4/2006 | 1/6/2007 | 1/4/2006 | 1/6/2007 | 1/4/2006 | 1/6/2007 | 1/4/2006 | 1/6/2007 | 1/4/2006 | 1/6/2007 | 1/4/2006 | 1/6/2007 | 1/4/2006 | 1/6/2007 | 1/4/2007 | 1/6/2007 |
|  | S.E.Zone | 30 | 30 | 76 | 76 | 37 | 37 | 39 | 39 | 44 | 44 | 51 | 51 | 46 | 46 | 43 | 43 | 9 | 13 | 375 | 379 |
|  | S.W.Zone | 56 | 51 | 36 | 35 | 23 | 23 | 31 | 31 | 22 | 22 | 37 | 37 | 29 | 29 | 31 | 31 | 9 | 16 | 274 | 275 |
|  | DWK | 2 | 2 | 47 | 43 | 58 | 57 | 75 | 75 | 58 | 57 | 41 | 41 | 52 | 52 | 70 | 70 | 16 | 16 | 419 | 413 |
|  | NZ | 17 | 16 | 68 | 65 | 45 | 45 | 32 | 32 | 37 | 37 | 41 | 40 | 58 | 57 | 69 | 69 | 17 | 29 | 384 | 390 |
|  | Rohini | 6 | 5 | 94 | 87 | 30 | 28 | 33 | 33 | 35 | 35 | 29 | 29 | 35 | 35 | 61 | 61 | 0 | 8 | 323 | 320 |
|  | EZ | 119 | 118 | 43 | 40 | 19 | 19 | 21 | 21 | 27 | 27 | 59 | 53 | 33 | 33 | 15 | 15 | 11 | 20 | 342 | 345 |
|  | Elect.Zone | - |  | 3 |  | 2 | 1 | 3 | 2 | 15 | 9 | 15 | 14 | 36 | 31 | 52 | 49 | 10 | 17 | 133 | 123 |
|  | DIR(MM) | - |  | - |  | - |  | - |  |  |  | - |  | - |  | 2 | 2 |  |  | 2 | 2 |
|  | PM(Fly over) | - |  | 2 | 2 | 10 | 10 | 7 | 7 | 8 | 7 | 6 | 6 | 5 | 5 | - |  |  |  | 38 | 27 |
|  | DIR(H)South | 37 | 37 | 15 | 15 | 5 | 5 | 2 | 2 | 5 | 5 | 4 | 4 | 10 | 10 | 9 | 9 | 3 | 4 | 90 | 91 |
|  | DIR(H)North | 41 | 45 | 30 | 30 | 5 | 5 | 6 | 6 | 7 | 7 | 11 | 11 | 9 | 9 | 13 | 13 |  |  | 128 | 129 |
|  | TOTAL | 316 | 304 | 411 | 393 | 234 | 225 | 249 | 248 | 258 | 250 | 287 | 285 | 313 | 307 | 365 | 362 | 75 | 123 | 2508 | 2504 |

|  |  |  |  | DELHI DEVELOPMENT AUTHORITY |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | OFFICE OF THE EXECUTIVE ENGINEER (HQ) |  |  |
|  |  |  |  | QUALITY ASSURANCE CELL |  |  |  |
|  |  |  |  |  |  |  |  |  | Annexure - I |
|  | Position of Inspection Cases, 1st Reply and Rejoinder as on 1.06.07 |  |  |  |  |  |
|  | ZONE | Total Number of Cases pending as on 01.04.07 | Disposal of Cases up to 1.06.07 | Number of Inspection Reports Issued 01.04.07 onward | Total Number of Cases as on 1.06.07 | 1st Reply not received for more than 2 months | Rejoinders not replied for more than two months |
|  |  |  |  |  |  | 01.04.07 | 1.06.07 | 01.04.07 | 1.06.07 |
|  | S.E.Zone | 375 | - | 4 | 379 | - | 1 | 311 | 318 |
|  | S.W.Zone | 274 | 6 | 7 | 275 | - | - | 91 | 90 |
|  | DWK | 419 | 6 | 6 | 419 | - | 1 | 126 | 134 |
|  | NZ | 384 | 6 | 12 | 390 | - | 4 | 190 | 211 |
|  | ROHINI | 323 | 11 | 8 | 320 | - | 1 | 84 | 78 |
|  | EZ | 342 | 6 | 9 | 345 | - | 2 | 279 | 266 |
|  | Elect. Zone | 133 | 18 | 8 | 123 | - | - | 13 | 12 |
|  | Dir.(M.M) | 2 | - | - | 2 | - | - | - | - |
|  | PM (Fly Over) | 38 | 1 | - | 37 | - | - | 18 | 15 |
|  | DIR(H)South | 90 | 1 | 2 | 91 | - | 1 | 50 | 37 |
|  | DIR(H)North | 128 | 1 | 2 | 129 | - | - | 49 | 41 |
|  | TOTAL | 2508 | 56 | 58 | 2510 | - | 10 | 1211 | 1202 |