Office of Executive Engineer

Northern Division – II

DETAIL OF ARBITRATION CASES

| S.No. | Name of Work with Agreement No. | Name of Agency | Name of Arbitration | Name of the Pannel Lawyer | Amount Involved | Next date of Hearing | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | C/o C.S.C. at Motia Khan | M/s. Tara Chand Sumit | Sh. S.S. Jain | Sh. Bhupesh Narula | Rs. 5 Lac | -do- | Award published and sent to Scrutiny Board for approval. |
| 2 | Now 320 Multi storeyed flats under SFS. SH: Providing R.C.C. Board. | M/s. M.S. Constn. Co. | Sh. V.S. Aggarwal | Mrs. Geeta Malhotra | Rs. 7.75 Lac | -do- | Hearing in process |

EXECUTIVE ENGINEER

Northern Division-II

S.No. 1 Detail of Pending Bill & Non-Refund of Security Deposit.

| S.No. | Circle Divn. | Name of work/Agreement | Name of Agency. | Estimated Tendered | Actual Final Bill | Due Date Final Bill | Reason For Delay | Target date of finalization Schedule for finalization |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1. | C.C.-7 N.D.-2 | C/O. 512 LIG house in Gr. III. & 216 LIF houses at Motial Khan. Agg No.14/ /CD-15/71-82 | M/S. Atree Associates D.O.S. 10.1.87 D.O.C. 9.7.87 | Rs. 3372966- Rs. 8010724- | N.A. | - | Due to original Records sent to Vigilance Branch vide Letter No. EE/ND- 2/DDA/AE III Misc/Vig/2004-05/1560 Dt. 13/12/04 | Request made to Vigilance branch to handover the record vide letter No. 2/DDA/A.E.- 4/MICE/VIG/2004-05/ |
| 2. | C.C.-7 N.D.-2 | C/O 246 EWS houses for Harijan Landless in village Pitampura. Agg No. 12/ /N.D.-3/89-90 /N.D.-2/90-91 | M/S. B. Ess Kay Constn. Co. D.O.S. 21.1.90 D.O.C. 20.9.91 | Rs. 6275413- Rs. 9111900- | - | - | Complete record Not available. | Bill could not be finalized due to non-availability of vital record like M.S. register. |

EXECUTIVE ENGINEER

N.D.2/DDA.

Pending E.I.S / R.I.S. / S.I.S. / E.O.T.

| S.No. | Name of work/Agency | Item | Amount | Pending with | Status |
| --- | --- | --- | --- | --- | --- |
| 1. | C/O 258/320 M.S. Flats at Motia Khan SH:- C/O 44 type IIIA, 20 type III-B, 2 Type III C M.S. Flats at block No. 1 at Motia Khan | E.I.S. No. 11 S.I.S. No. 03 E.O.T. | Rs. 6,86,952 Rs. 86324 For 730 days | S.E. (Nz) SEC (Nz) EE/ND-2 | Under scrutiny -do- Being sent to SE/CC-7 for further necessary action. |

S.No. 24  Sanction Strength / in place / vacancy position of Regular Staff

DIVISION : ND-2/D.D.A.

SANCTION STRENGTH & MEN IN POSITION AS ON 07.09.2007

| S.No. | Designation | Sanctioned Strength | Man in position | Vacant Post |
| --- | --- | --- | --- | --- |
| 1. | Ex. Engineer | 1 No. | 1 | NIL |
| 2. | Asstt. Engineers | 5 Nos. | 5 Nos. | NIL |
| 3. | JEs | 14 Nos. | 13 Nos. | 1 No |
| 4. | Head Clerk | 1 No. | 1 No. | NIL |
| 5. | Accountant | 1 No. | 1 No. | NIL |
| 6. | P.A. | 1 No. | 1 No. | NIL |
| 7. | Draftman | 1 No. | 1 No. | NIL |
| 8. | SC Driver | 1 No. | 1 No. | NIL |
| 9. | UDC | 4 Nos. | 4 Nos. | NIL |
| 10. | LDC | 4 Nos. | 3 Nos | 1No. |
| 11. | Peon | 4 Nos | 1No. | 3 Nos. |

Ex. Engineer

ND-2/DDA

S.No. 21 List of Vacant Flats / Shop / Kiosk / Commercial / Residence / Plots on date of completion / development

DELHI DEVELOPMENT AUTHORITY

EXECUTIVE ENGINEER NORTHERN DIVISION-2

ZONE : NORTH ZONE								SFS	MIG	LIG	JANTA     TOTAL

CIRCLE : CIVIL CIRCLE-7								1	2	3	4	      T

N.D2/DDA.																					30-06-2007

| S.NO. | NAME OF THE SCHEME | YR. OF COMP. | HOUSES CONTD. | TOTAL ALLOTED PASS LETTER | TOTAL VACANT | SPECIFIED NO. OF VACANT HOUSES |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | 1 | 2 | 3 | 4 | T | 1 | 2 | 3 | 4 | T | 1 | 2 | 3 | 4 | T |  |
| 1. | 24 LIG & Janta 48 houses at Sarai Khalil. | 1984 |  |  | 24 |  | 24 |  |  | 23 |  | 23 |  |  | 1 |  | 1 | 62 = 1 No. |
| 2. | (138 + 138) 276 MIG houses at Sarai Khalil | 1986 |  | 276 |  |  | 276 |  | 250 |  |  | 250 |  | 26 |  |  | 26 | B1 = NIL B2 = 5,8, B4 = 5,8, B6=8 B8=8 B9=5 D1=8,11 D2=8,10,11 D3=5,8 D4=2 D5=4,11 D6=2,5,11 D7=5,8 D8=8,12 D9=8,11 Total = 26 Nos. |
| 3. | 246 houses village Pitam pura | 1992 |  |  |  | 233 | 233 |  |  |  | 232 | 232 |  |  |  | 1 | 1 | 88A.G.F. |
| 4. | 416EWSPKT. 5 Sect.-16 Rohini | 1990 |  |  |  | 416 | 416 |  |  |  | 416 | 416 |  |  |  |  |  | NIL |
| 5. | 416EWSPKT G.6. Sector-16 Rohini | -do- |  |  |  | 416 | 416 |  |  |  | 415 | 415 |  |  |  | 1 | 1 | F.F.151. |
| 6. | 416 EWSPKT. G.7 Sector-16, Rohini | -do- |  |  |  | 416 | 416 |  |  |  | 414 | 414 |  |  |  | 2 | 2 | F.F. 136, G.F. 307 |
| 7. | 416 EWSPKT. H-3 Sect.-16, Rohini | 1992 |  |  |  | 416 | 416 |  |  |  | 414 | 414 |  |  |  | 2 | 2 | S.F. 2. F.F. 299 |

DELHI DEVELOPMENT AUTHORITY

EXECUTIVE ENGINEER NORTHERN DIVISION-2

ZONE : NORTH ZONE								SFS	MIG	LIG	JANTA     TOTAL

CIRCLE : CIVIL CIRCLE-7								1	2	3	4	      T

N.D2/DDA.

| S.NO. | NAME OF THE SCHEME | YR. OF COMP. | HOUSES CONTD. | TOTAL ALLOTED PASS LETTER | TOTAL VACANT | SPECIFIED NO. OF VACANT HOUSES |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | 1 | 2 | 3 | 4 | T | 1 | 2 | 3 | 4 | T | 1 | 2 | 3 | 4 | T |  |
| 8. | 256 LIG houses E-2, Gr-6,Sec-11, Rohini | 1990 |  |  | 256 |  | 256 |  |  | 254 |  | 254 |  |  | 2 |  | 2 | F.F.233, G.F.250 |
| 9. | 50 Nos. Staff Qtr. Pkt-1, Sec-11, Rohini 256 LIG houses E-I,Gr-6, Sec-11,Rohini | -do- |  |  | 50 |  | 50 |  |  | 43 |  | 43 |  |  | 7 |  | 7 | G.F. 44,19,25,34,35=5 Nos F.F. 8,16--------------=2 Nos. Note = Staff Qtr 34,35 Electrical and Civil Enquiry Office |
| 10. | 312/252 MIG houses at Motia Khan | 1990 |  | 252 |  |  | 252 |  | 251 |  |  | 251 |  | 1 |  |  | 1 | F.F. 68B with Scooter garage |
| 11. | 84 SFS houses at Motia Khan | 1997 | 84 |  |  |  | 84 | 74 |  |  |  | 74 | 10 |  |  |  | 10 | Block No.2 Floor I to VIII 401,402,403,706 = 4 Nos. Block No. 5 Floor I to VIII. 305,402,504,506,701,704=6 Nos. Total Flats 6+4 = 10 Nos. |
| 12. | 336/338 MIG houses Gr.-1, Pkt-1, Sector B-4, Narela | 1993 | 178 338 |  |  |  | 178 338 |  | 171 |  |  | 171 |  | 7 |  |  | 7 | 196,221,262,263,400, ,427,431= 7 Nos. |
| 13. | 336/324 MIG houses Gr. II, Pkt-1, Sector B-4, Narela | 1993 | 324 |  |  |  | 324 |  | 309 |  |  | 309 |  | 15 |  |  | 15 | 57,66,77,81,121,138,159, 524,562,567,583,634,647, 657,661 = 15 Nos. |
| 14. | 338 MIG(I) houses PKT-III, Gr.I, Sector B-4, Narela | -do- | 160 |  |  |  | 160 |  | 153 |  |  | 153 |  | 7 |  |  | 7 | 18, 28, 46, 111, 115, 121, 142 = 7 Nos. |

DELHI DEVELOPMENT AUTHORITY

EXECUTIVE ENGINEER NORTHERN DIVISION-2

ZONE : NORTH ZONE								SFS	MIG	LIG	JANTA     TOTAL

CIRCLE : CIVIL CIRCLE-7								1	2	3	4	      T

| S.NO. | NAME OF THE SCHEME | YR. OF COMP. | HOUSES CONTD. | TOTAL ALLOTED PASS LETTER | TOTAL VACANT | SPECIFIED NO. OF VACANT HOUSES |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | 1 | 2 | 3 | 4 | T | 1 | 2 | 3 | 4 | T | 1 | 2 | 3 | 4 | T |  |
| 15. | C/O 116 LIG houses at Turn Key basis at Narela PKT. E,F,G & H : PKT E | 2006 |  |  | 260 |  | 260 |  |  | 151 |  | 151 |  |  | 109 |  | 109 | 1,4,6,9,11,13,14,16,17,19,20,21,22,23,25,30,32,35,38,40,46,49,50,51,54,55,56, 57,59, 64,65,67,69,73,75, 77,78,80, 84, 85, 89,92,93,94,95,96,100,102, 107, 109,110, 113,114,115,117,121,123,124,130,131,134,135,139,140,141, 154, 159,160,166,170,172, 178,179, 180,183,187,191,193,195, 198,202,205, 207,210,213,214, 217,218,219, 221, 222,223,225,226,227,228,229,230,232, 234,236,238,239,240,244, 245, 255, 260 = 109 Nos. |
| 16. | PKT. F. | -do- |  |  | 280 |  | 280 |  |  | 163 |  | 163 |  |  | 117 |  | 117 | 3, 4, 10, 14, 15, 16, 18, 19, 21, 27, 30, 32, 34, 35, 37, 38, 39, 40, 44, 46, 47, 56, 59, 66, 67, 71, 76, 78, 83, 86, 90, 93, 96, 97, 98, 100, 102, 103, 104, 106, 107, 108, 112, 115, 116, 117, 118, 119, 120, 121, 123, 124, 125, 128, 130, 132, 133, 135, 136, 137, 138, 140, 144, 150, 152, 153, 155, 158, 159, 160, 167, 169, 173, 174, 175, 177, 178, 190, 192, 193, 198, 199, 204, 206, 208, 212, 214, 215, 216, 219, 221, 227, 228, 231, 237, 241, 242, 244, 246, 247, 249, 250, 251, 253, 258, 259, 262, 263, 266, 267, 269, 271, 272, 273, 275, 276, 278 = 117 Nos. |

DELHI DEVELOPMENT AUTHORITY

EXECUTIVE ENGINEER NORTHERN DIVISION-2

ZONE : NORTH ZONE								SFS	MIG	LIG	JANTA     TOTAL

CIRCLE : CIVIL CIRCLE-7								1	2	3	4	      T

| S.NO. | NAME OF THE SCHEME | YR. OF COMP. | HOUSES CONTD. | TOTAL ALLOTED PASS LETTER | TOTAL VACANT | SPECIFIED NO. OF VACANT HOUSES |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | 1 | 2 | 3 | 4 | T | 1 | 2 | 3 | 4 | T | 1 | 2 | 3 | 4 | T |  |
| 17. | PKT. G. | 2006 |  |  | 280 |  | 280 |  |  | 169 |  | 169 |  |  | 111 |  | 111 | 1,2,5,9,10,11,12,14,15,17,18,20,24, 30,32,33, 34,36,37,42,43,47,50,52,55, 59,61,63,65, 66,67,68,70,71, 76,77,79,82,83,90,92,93, 94,95,97,99,100,103,106,107,109,113,114, 115,118,120, 124,127, 129,133,134, 135,136,137,139,140,141,143,145,149, 153,154,155,156,157,158,159,160, 163, 165,167,169,173,177,178,184,187,188,190, 192,196,197,204,206,208,212,213,216,217, 218,229, 238,240,241, 250,253, 255,259, 273,277,279 = 111 |

| 18. | PKT-H | 2006 |  |  | 340 |  | 340 |  |  | 189 |  | 189 |  |  | 151 |  | 151 | 4,8, 9, 11, 12, 15, 18, 19, 20, 21, 22, 23, 24, 26, 28, 31, 32, 33, 35, 37, 38, 39, 40, 45, 47, 48, 49, 51, 54, 55, 56, 57, 58, 59, 60, 68, 71, 74, 75, 77, 78, 80, 88, 89, 94, 99, 100, 106, 111, 112, 114, 116, 117, 119, 132, 133, 134, 135, 137, 138, 144, 148, 150, 151, 152, 153, 154, 157, 158, 159, 160, 162, 164, 167, 170, 173, 175, 179, 180, 182, 185, 191, 193, 196, 197, 199, 200, 205, 209, 210, 212, 213, 214, 219, 220, 222, 225,228, 231, 234,235,236, 238, 239, 241, 253,255,257,258,259, 260, 261, 267, 269, 270, 271,272,273,274,275,276,277,280,284, 289, 291,292,294, 295, 297, 298, 299, 308, 311, 313,314,317, ,318, 319, 320, 321, 326, 329, 331, 333, 334,335,338,339,340 = 151 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 19. | 66 HIG (M.S.) FLATS AT MOTIA KHAN | 2007 | 66 |  |  |  | 66 | 53 |  |  |  | 53 | 13 |  |  |  | 13 | 101,102, 302,306, 504,505,507, 806, 901, 906, 1006, 1101, 1104 = 13 |

POSITION OF VACANT COMMERCIAL PROPERTIES AS ON 30-09-07                     NAME OF DIVISION :- N.D.-2/CC-7

| SL. No. | NAME OF COLONY | L.S.C./ C.S.C. | DIV. | BLK./ PKT. | YEAR OF COMPL. | CONSTRUCTED | VACANT | SPECIFIED NO. OF VACANT |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | SHOPS | STAL-LS | V.P.F. | OFFI-CES | STOR-ES | KIO-SKS | RE-SI. | SHOPS | STAL-LS | V.P.F. | OFFI-CES | STOR-ES | KIO-SKS | RE-SI. |  |
| 1. | Pitam pura | CSC | N.D.-2 D.D.A. | S/D. | 1988 | 27. |  |  | 1. Bank |  |  |  | 2. |  |  | 1. Bank. |  |  |  | Shop:-8G.F.28F.F.=2Nos. Bank.H.No.23=1Nos. Hall |
| 2. | Pitam pura | -do- | -do- | W/P. | 1990 | 12. |  |  | 2. | OPF |  |  | 4. |  |  |  |  |  |  | Shop:-1,4,10,9=4Nos. |
| 3. | Pitam pura | -do- | -do- | K/D. | 1991 | 31. G.F. | 31. |  | 5. | 4. OPF | 4. OPF |  |  |  |  | 1. | 4. OPF |  |  | officeNo.5.=1 Nos. O.P.F. No.4=1Nos. |
| 4. | Motia Khan | -do- | -do- |  | 1990 | 13. | 9. |  | 3. |  |  |  | 3. | 1. |  |  |  |  |  | L.G.F. Stall No.5 = 1Nos. L.G.F. 1,6 = 2Nos. U.G.F. 5 = 1 Nos. |
| 5. | TPT. Centre Rohtak Road (Punjabi Bagh.) | -do- LSC | -do- -do- | CSC LSC |  | 26+1 Restaurant 17. |  |  |  |  |  |  | 1. Shop 2. Rest aurant |  |  |  |  |  |  | Restaurant No. 1 No. Vacant Shop No.17 Vacant=1Nos. |
| 6. | Three storeyed office shopping centre Azadpur. | -do- |  |  | 1984 | 33. G.F. |  |  | G.F. 2 Bank F.F. 12 Off. 2 D.M. S.F. 2 D.M. 12 Off. |  |  |  |  |  |  | 2 Bank G.F. 9 Off. 2 D.M. F.F. 2 D.M. S.F. 12 Off. |  |  |  | G.F. 1,2 = 2 Nos. F.F. = 2,3,5,6,7,8,9,10,12, = 9 Nos. DM 1,2 = Door metry) S.F. off. 1 To 12 = 12 Nos. D.M. 1,2 = 2 Nos. |
| 7. | Cycle MKT. Ph.I Jhande-walan | -do- | -do- |  |  |  |  |  |  |  |  |  | 1. |  |  |  |  |  |  | U.G.F. 116A. |
| 8. | Cycle MKT. Jhande-walan. Pkt-11 Anarkali Bazar | CSC | -do- | CSC | 1974 | 81 . L.G.F. 4 at upper Fl.2 at. G.F. 94. G.F. |  |  |  |  |  |  | 12. | 1. |  |  |  |  |  | L.G.F. shops. 105,110,163,171 = 4 Nos. Note:- 106,112,117, 135, 138, 152,155,158=8Nos. Shop have been sealed by DDA. G.F. stall No.1. Under Ground cycle parking has not been allotted. |
| 9. | 50,Tyre shop at,R.R.T.P.C. | Comm.. plots | -do- |  | 2005 | 50 |  |  |  | 50 |  |  |  |  |  |  |  |  |  | 1 to 50 |

S.NO.20 Details of the area where services handed over to MCD.

- DDA flats at Motia Khan except Block No 1 to 5

- Services of Jhandewalan Cycle Market Phase І&ІІ

Details where Services yet to be handed over to MCD.

- Sump well & pump house at G.T.K. Road near Village Bharola

- Deficiency charges of Rs. 7,75,970 and paid to DJB on 21/10/2004, but work yet to take over by DJB.

Handing our delayed by DJB on the plea that this sump well will be taken by them along with entire rising main of the area, which is yet to be handed over by N.D.H. to DJB.

S.NO.22 Jurisdiction of EE/ND2/MAP

- DDA Flats at Motia Khan.

- Jhandewalan Cycle Marker Phase І&ІІ

- DDA Flats at Sarai Khaleel

- Transport Center at Azad Pur

- Transport Center at Rohtak Road Punjabi Bagh.

LIST OF WORK RUNNING UNDER JURISDICTION OF EXECUTIVE ENGINEER/ND.2/D.D.A.

| S.NO. | NAME OF WORK | STATUS OF A/A & E.S. | Estt. Cost Tendered Cost | Dt. Of Start Dt. Of Comp. | BUDGET IN LAC. | Exp. Up to 13/11/07 | Physical Progress Up to Previous month | Progress Due in this month | Total progress |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | M/O Completed scheme under North Zone SH: Repairing of flats at Sarai Khalil | Maintenance Work 9-C | Rs. 98577/- Rs. 64456/- | 03.08.2007 02.5.2009 | 15 Lac | NIL | 58% | 2% | 60% |
| 2 | C/O 112 LIG houses, 16 shops & 20 MIG at Ashok Nagar along Faiz Road. SH: 0 112 LIG houses, 16 Shops & 20 MIG houses i/c internal electrification. | EM(41)0 2/Estt/Pt/13789 dated 1.11.06 Rs. 567.33 lac. | Rs. 31417383/- Rs. 52527326/- | 25.11.2007 24.5.2009 | NIL | NIL | NIL | NIL | NIL |
| 3 | A/R & M/O 320/258 M.S. Flats at Motia Khan completed work under (NZ). SH Scavanging of approach road and cleaning of drain from D.B. Gupta road Block 2 & 5. | Maintenan-ce work | Rs. 120841/- Rs. 71756/- | 30.11.2007 29.10.2008 | NIL | NIL | NIL | 8% | 8% |
| 4. | C/O 320/258 MS Flat at Motia Khan SH: 72 MS Flat at i/c Piles foundation and internal electrification all complete work in Block 4 at Motia Khan | Maintenan-ce work | Rs. 71252768/- Rs. 123683868/- | 03.01.2008 02.04.2010 | NIL | NIL | NIL | NIL | NIL |
| 5. | C/O 320/258 MS Flat at Motia Khan SH: 72 MS Flat at i/c Piles foundation and internal electrification all complete work in Block 3 at Motia Khan | Maintenan-ce work | Rs. 71252768/- Rs. 123683868/- | 03.01.2008 02.04.2010 | NIL | NIL | NIL | NIL | NIL |