LIST OF ACTIVITIES (N.D. III/C.C.7/NZ/DDA)

1.	Details of Pending Final Bills and non refund of Security Deposits.

A)	Pending Final Bills

a)	C/o 80MIG &64 EWS/Janta Houses at Land between Kalyan Vihar & C.C. Colony.

SH: C/o cast in situ under reamed pile foundation.

Agency: M/s Adhar Stumb

b)	D/O of land for Narela Project.

SH: P/L peripheral sewer lines in Sector A-7, A-10 &B-4 at Narela (Balance Work).

Agency: M/s Paras RamSharma

c)	D/O Land for Narela Project.

SH:P/L peripheral sewer lines in Sector A-7, A-10 & B-4 at Narela.

Agency: M/s Globe Enterprises.

d)	D/O Land for Narela Project.

SH: P/L peripheral sewer line in Sector A-5, A-6 and A-9 at Narela.

Agency: M/s Globe Enterprises.

B)	Non Refund of Security.

Security deposit of all work in which security deposit is due had been released on request of concerned agency.

2.	Present Status of Work:

a)	Re-modelling of Maharaja Surajmal Play Ground at Nangloi.

SH: Relocation of Cremation ground.

Agency: M/s Rana Constn. Co.

Status: Work had almost completed.

b)	Re-modelling of Maharaja Surajmal Play Ground at Nangloi.

SH: C/o Parking and moorum red bajri path.

Agency: Sh. Sushil Kumar

Status: Work in Progress.

c)	Re-modelling of Maharaja Surajmal Play Ground at Nangloi.

SH: C/o Skating Rink.

Agency: Sh. Manoj Kumar Sharma.

Status: Work had almost completed.

d)	C/o 80MIG &64 EWS/Janta Houses at Land between Kalyan Vihar & C.C. Colony

SH: C/O 24 MIG houses i/c piling, internal sanitary and water supply.

Agency: M/s Mohan Builders.

Status: Piling work in progress.

e)	C/o 336 M.S. (HIG) houses at Mukherjee Nagar.

i)	SH: C/o 150 M.S. (HIG)Houses i/c pile foundation and  internal electrification all complete Gr.I.

Agency: M/s Winner Constn. Pvt. Ltd.

Status: Piling work in progress.

ii)	C/o 90 M.S. (HIG) houses i/c pile foundation and internal electrification all complete Gr.III.

Agency: M/s Grover Constn. Pvt. Ltd.

Status: Piling work in progress.

3.	Projects held up due to Court Cases.

No work held up due to Court cases.

4.	Rain Water Harvesting:

a)	Already provided	:	Nil

b)	Proposed	:	Nil

5.	Detail of deposit work	:

a)	In Hand	:	Road restoration in new truck parking, Timarpur for opening of new distribution net work.  Amount remitted by MTNL Rs. 259266/-.

b)	Under Approval	:	Nil

6.	Water Bodies	:	Identified status and under encroachment .......... NIL .........

7.	Details of Deviation work

a)	Undertaken

Remodelling of Maharaja Surajmal Stadium Playground at Nangloi.

SH: Relocation of Cremation ground.

Agency: M/s Rana Constn. Co.

40% deviation had been undertaken with the prior approval of competent authority i.e. S.E.C.C.7.

b)	Proposed deviation in

other works	:	NIL

8.	Restricted call of Tender

a)	M/O completed scheme in N.Z.

SH: Procurement and dosing of liquid chlorine at 66oLIG incremental houses in Pkt. VI and B-4 at Narela.

b)	C/O 80MIG & 64 EWS/Janta houses at land between Kalyan Vihar & C.C. Colony.

SH: Providing and installation electronics chlorinator, cleaning of U.G. tank and C.I. Water line.

9.	Rescinded Works	:	Nil

10.	Arbitration and related

Court cases	:	As per list given below:

DETAILS OF ARBITRATION CASES

| S. NO. | NAME OF WORK WITH AGREEMENT | NAME OF AGENCY | NAME OF ARBITRATOR | NAME OF PANEL LAWYER | NEXT DATE OF HEARING |
| --- | --- | --- | --- | --- | --- |
| 1. | C/o LSC at Mukherjee Nagar 24/EE/ND-3 /DDA/ 91-92. | M/s J.C. Khanna | Sh. S.K. Bhatia | Sh. Bhupesh Narula | 26.07.07 |
| 2. | C/o 330 LIG incremental houses in Sector B-4, Pkt-6 at Narela 73/EE/ND-3/DDA/90-91 | M/s H.P. Gupta | Sh. S.B. Lal | Sh. D.S. Mahendroo | Hearing concluded award awaited |
| 3. | C/o Sumpwell & Pump house near DTC Depot at GTB Nagar 42/EE/CD-VI/DDA/82-83 | M/s Attar Singh & Bros. | Sh. H.C. Goel | Sh. Sachin Chopra | 28.07.07 |

DETAILS OF COURT CASES

| S. No. | Case No. | Legal File No. | Case File | Lawyer’s Name | Next dt. of Hearing | Deptt. File No. | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1. | 3032/92 | F.2(1034)92/HC/ Legal | Vasudev Constn. Co. Vs. DDA | D.S. Mehandroo | Under final hearing | F.6(159)87-88/ND3/DDA | Next Date of Hearing Not yet received |
| 2. | 436A/95 | F.2(22)95/HC/ Legal | Jeet Singh Vs. DDA | Sh.Gaurav Sarin | 24.08.07 | F.3(6)A/ND.3/ DDA/90-91 | Copy of Court proceedings/ ddecisions to be placed in the Court File with Panel Lawyer well before the date of next hearing i.e. 25.08.2006 |
| 3. | 652A/2005 653A/2005 | F.21(62)95/HC/Legal F.11(76)03/TC/ Legal | Ramesh Chand Gupta Vs. DDA | Ansuya Salwan |  | F.4(92)93/ND.3/92-93 | Under regular hearing N.D.O.H. not received. |
| 4. | 202A/96 | F.4(108)94/Arbn./ ND.3/DDA | - do - | Ms. Anusuya Salwan |  | F.21(73)96/HC/Legal | - do - |
| 5. | RS418/97 | F.11(11)97/arbn./ Legal | DDA Vs. Parmar Constn. Redevelopment of Kingsway Camp. SH: C/o SW Drain at Outram Line. | K.B. Gupta | 19.09.07 | F.6(38)85/CDVII/DDA | Recovery Suit |
| 6. | RS417/97 | F.1(67)02/TC/Legal | DDA Vs. Nonit Ram Rajput & Sons | M.S. Bhana | 12.12.07 | F.6(85/CDVI/ DDA | Fixed for Evidence of Sh. Jagdish AE III |
| 7. | RS348/02 | F.10(23)TC/2000/ Legal | DDA Vs. Chaudhary Constn. | Ms. Promila Kapoor | N.A. | F.4(32)A/ND.3/ DDA/97-98 | Execution Petition filed |
| 8. | 196/99 | F.11(43)99/TC/Legal | S.P. Chaudhary Vs. DDA | Sh. H.K.L. Sehgal | 22.08.07 |  | Fixed for evidence of Plaintiff |
| 9. | 66A/92 33/2003 (Ex.) | F.2(81)92/HC/Legal | D.R. Sharma Vs. DDA | Ms. Anusuya Salwan | 02.08.07 | F.6(19)87/ND.3/DDA | For arguments |
| 10. | FAO(OS)19/97 | F.4(84)92/Arbn./Legal | DDA Vs. D.R. Sharma | - do - | - | F.20(513)ND1/A/97-98 | Appeal admitted. Hearing yet to start |
| 11. | 1982/95 FAO(OS)224/97 | F.21(47)95/HC/ Legal | DDA Vs. S.L. Khatri | Anil Spara | - | F.11(6)95/Arbn./Legal | Appeal against reference of addl. claim referred by High Court – Single Bench |
| 12. | RS23/2003 | F.10(19)2000/TC/Legal | DDA Vs. Rajinder Singh & Bros. | Vipin Singhania | N.A. | F.5(42)A/ND3/ DDA | The case was decreed. The matter for execution if decree is to be taken up with P/L. File sent to CE (NZ) for decision. |
| 13. | RS182/2005 | F11(31)05/TC/ Legal | M/s Aadhar Stambh Vs. DDA | Ms. Rajni Chauhan | 25.09.07 |  | Suit for pending payments of work. |
| 14. | FAO(OS)224/97 |  | M/s sunder Lal Khatri Vs. DDA | Ashutosh Sharma | 23.10.07 |  |  |
| 15. | 129/2006 CS(OS)1646/92 |  | M/s A.R. Khanna Vs. DDA | Ms. Ansuiya Salwan | 03.09.07 |  |  |

SERVICE MATTER CASES

| S. No. | Name | Panel Lawyer | N.D.O.H. | Court |
| --- | --- | --- | --- | --- |
| 1. | Mishri Lal Vs. DDA | Sh. Virender Tyagi | 24.08.07 | Labour Commr. Nimri Colony, Ashok Vihar Ph-IV |
| 2. | Pratap Singh Vs. DDA | Sh. Arub Birbal 313 HC | 12.11.07 | Delhi High Court. |
| 3. | Suresh Kumar Vs. DDA | Ashwani Sharma | 30.07.07 | Karkardooma Court Room No. 56 |

S. No. 11 to 17	:	Does not pertain to this division.

18.	RIS/RIS/NOT cases initiated had been sanctioned similarly for all completed work completion certificate had been recorded by competent authority.

19.	List of approved rates of

SE(P)	:	Approved by S.E. (P)-III, vide No. F16(125)SE(P)III/NZ/DDA/031 dated 10.04.07.

20.	Areas where services are

handed over to HOD/DJB

and deficiency charges	:	SPS at Rajasthan Udyog Nagar is in progress of handing over to DJB and deficiency raised by DJB is Rs.11.50 Lacs.

21.	List of vacant flats/shops/kiosks/commercial/residential plots on the date of completion/development.

a)	VACANT FLATS

| S.No. | Name of Scheme | Vacant No. | Specified No. of Vacant Houses |
| --- | --- | --- | --- |
| 1. | C/o 330 LIG incremental houses in Pkt. 6 Group-I, Sector B-4 at Narela. | 155 Nos. | 3, 4, 5, 6, 8, 10, 11, 14, 18, 19, 21, 22, 23, 24, 26, 27, 29, 30, 40, 41, 45, 46, 50, 54, 55, 56, 57, 58, 59, 61, 65, 68, 69, 70, 71, 76, 78, 86, 87, 93, 94, 96, 98, 101, 102, 104, 106, 107, 109, 111, 112, 113, 114, 115, 118, 121, 123, 124, 128, 129, 130, 139, 143, 144, 145, 147, 149, 154, 162, 165, 167, 168, 169, 171, 172, 174, 176, 178, 179, 180, 183, 186, 193, 195, 198, 201, 202, 204, 205, 106, 107, 213, 214, 217, 218, 219, 221, 222, 223, 225, 227, 228, 229, 232, 233, 235, 236, 238, 240, 242, 244, 247, 250, 251, 252, 254, 255, 256, 258, 261, 262, 263, 264, 267, 269, 270, 274, 276, 279, 281, 282, 286, 287, 288, 289, 290, 291, 292, 293, 297, 300, 301, 302, 304, 307, 308, 310, 314, 316, 317, 318, 319, 322, 325, 326. |
| 2. | C/o 330 LIG incremental houses in Pkt. 6 Group-II, Sector B-4 at Narela | 15 Nos. | 356, 368, 383, 415, 490, 509, 513, 570, 590, 599, 606, 616, 644, 648, 656. |
| 3. | 506 EWS at Sultanpuri | 21 Nos. | Block-E 45, 46, 47, 48, 49, 50, 71, 72, 121, 122, 192, 193, 194, 200, 202, 212, 244, 254, 255, 256. Block-F 207 |
| 4. | Scooter Garrage at Mall Road | 14 Nos. | 2, 3, 16, 18, 20, 31, 37, 40, 45, 48, 50, 62, 70, 80 |
| 5. | C/O 64 EWS/Janta Houses at Land between Kalyan Vihar to C.C. Colony | 04 Nos. | Ground Floor-I = 35, 36 First Floor-7 = 1 Second Floor = 26 |

b)	LIST OF VACANT SHOPS/STALLS/KIOSKS

| S. No. | Name of Colony | Vacant Shops | Stalls | Kiosks | Specific | Nos, |
| --- | --- | --- | --- | --- | --- | --- |
| 1. | C.S.C. at Rampura | 1 | 3 | - | Shop G.F. | 20 |
|  |  |  |  |  | Stall | 15, 16, 17 |
| 2. | C.S.C. at Hudson Line | 2 | - | - | Shop | 1, 11 |
| 3. | C.S.C. at New Gupta Colony | 3 | - | - | Shops | 3, 5, 9 |
| 4. | C.S.C. at Gopalpur | 15 | - | - | Shop G.F. | 2,7,9,10,11,12, 13,14,16 |
|  |  |  |  |  | Shop F.F. | 34, 35, 37, 40, 42, 43 |
|  |  |  |  |  | Stall G.F. | 19, 20, 21, 22, 23, 24, 25 |
| 5. | L.S.C. at Derawal Nagar (Gujranwala) | 6 | 24 | - | Shop G.F. | 1, 2, 3,4, 5 & 6 |
|  |  |  |  |  | Stall | 1 to24 |

C)	LIST OF VACANT COMMERCIAL PLOTS

| S. No. | Name of Scheme/ Location of Plots |  | Specific Nos. |
| --- | --- | --- | --- |
| 1. | Mangolpuri Indl. Area Ph-II | Shopping Plot | Opp. B-50 Opp. B-117, Block-F, BA-12, BC-220, |
|  |  | Community Centre | Block-C -8 Nos. |
| 2. | Community Centre at Motia Khan |  | 5,6,7,8,9,10 – 6Nos. |
| 3. | L.S.C. at Mukherjee Nagar |  | 2, 3 – 2 Nos. |

d)	Residential Plots	:	Detail is with land branch as these plots are allotted by them

22.	Jurisdiction of C.E./Map EE Wise

Jurisdiction of C.E. (Map E.E. wise Area under Jurisdiction of N.D.3)

a)	Outram Line	:	Services handed over to MCD/DJB

b)	Hudson Line	:		- do -

c)	Mukherjee Nagar	:		- do –

d)	Kalyan Vihar	:		- do –

e)	New Gupta Colony	:		- do –

f)	C.C. Colony	:		- do –

g)	Sultanpur Pkt. E &F	:		- do –

h)	Mangolpuri Ind. Area Ph-II	:		- do –

i)	Maharaja Surajmal Stadium

Mangolpur under Renovation:		-

j)	Gandhi Vihar	:	Services handed over to MCD/DJB

k)	Nehru Vihar	:		- do –

l)	ITPC Majnu Ka Tilla	:		-

Timarpur

m)	Indira Vihar	:	 Services handed over to MCD/DJB

n)	Narela B-4 & A-6 Pkt.	:		-

23.	Details of land handed over to Engineering wing for development:

No new land handed over to Engineering Wing for development, old one already developed or in process of development.

24.	Sanctioned Strength/in place/vacancy position of Regular staff.

DETAIL OF REGULAR EMPLOYEES

| S. No. | Designation | Sanction Strength | Present Position | Vacant Post | Surplus/ Remarks |
| --- | --- | --- | --- | --- | --- |
| 1. | Ex. Engineer | 1 | 1 | - | - |
| 2. | A.A.O. | 1 | - | 1 | - |
| 3. | A.E’s | 5 | 5 | - | - |
| 4. | J.E’s | 12 | 12 | - | - |
| 5. | Head Clerk | 1 | 1 | - | - |
| 6. | Steno | 1 | 1 | - | - |
| 7. | U.D.C. | 4 | 4 | - | - |
| 8. | L.D.C. | 7 | - | 7 | - |
| 9. | Peon | 4 | 4 | - | - |
| 10. | S.C.D. | 1 | 1 | - | - |

Ex.Engineer/N.D.-3

D.D.A.