R.A.D.

DELHI DEVLOPMENT AUTHORITY

SOUTH WESTERN DIVISION NO. 6

NO: F.5(1)/SWD-6/DDA/07-08/A/706					Dt. 13.06.2007

To,

M/s I.R.G. System South Asia Pvt. Ltd.

K-71, Haus Khas Enclave, Ist Floor,

New Delhi – 110016

Sub: 	Consultancy services for conducting Environment Impact Assessment as per Ministry of Environment and Forests, Govt. of India Impact Assessment Notification 1994 and 14.09.06 as Amended up to date for the rapid E.I.A. & E.M.P. for international Convention Centre (I.C.C.) Sector 24, Dwarka, Ph. II

Tender Amount	: Rs. 1,49,000/-	Time allowed: 2(Two months)

Ref.:	Suvidha Fixed Deposit dt. 08.06.07 for Rs. 7450/- issued from IDBI Bank, Siri Fort Institutional Area, Khel Gaon, New Delhi

************

Dear Sir(s),

Please refer to your Technical & Financial Bids dated 14.05.07 for the above mentioned work has been accepted on behalf of Delhi Development Authority, subject to the following conditions:

- Stage wise time allowed for the completion of work including various activities should be followed strictly as stipulated in the tender document.

- All other conditions as stipulated in the tender document should be strictly followed.

- The stage of payment shall be as under

| S.No. | Successful completion of work | Percentage of Agreement value |
| --- | --- | --- |
| 1. | Stage – 1, # 1 and # 2 | FIVE |
| 2. | Stage – II, # 3 and # 4 and # 5 | TWENTY |
| 3. | Stage – II, # 6 and # 7 | FIFTEEN |
| 4. | Stage –III, # 8 | THIRTY |
| 5. | Stage – III, # 9 | THIRTY |

Contd..P-2/-

::2::

4.	You are requested to attend this office for drawing formal agreement on non-judicial stamp paper worth Rs. 50/- (Rs. Fifty only) within seven days from the date of issue of this letter failing which the acceptance of the work is likely  to be withdrawn and earnest money be forefeited absolutely.

You are also requested to contact Asstt. Engineer (P) of this division and start the work at once. Please note that the time allowed for carrying out the work as entered in the tender shall be reckoned from the 10th day after the date of issue of this letter to commence work.

(ER. VINOD SAWHNEY)

EXECUTIVE ENGINEER: SWD-6

DDA. DWARKA: NEW DELHI

Copy to:

- Principal Commissioner, DDA for kind information

- Chief Engineer( DWK)/DDA

- S.E.(P) II, DDA.

- The S.E. CC-2/DDA

- Dy.CAO(CAU), DWK, DDA

- The F.O. to C.E.(DWK)/DDA

- Suptdg. Engineer (Elect.)-I, DDA

- Deputy Director (System), DDA with the request to post this Award letter at DDA website. This is as per direction issued by CE(DWK) vide letter no. CE(DW)FO 1(32)/2006-07/Vol.I/DDA/464 dt. 8.02.07

- Sr. A.O. (CAU/DWK)M DDA

- A.O. (Works)-II, DDA

- All Executive Engineer , DDA.

- AE(P)  &  H/C, SWD-6/DDA

- The Labour Commissioner , 15, Rajpura Road, Delhi.

- Income Tax Officer, Contractor Cell-I, ITO , New Delhi

- Head Clerk, SWD-6, DDA

- The Commissioner, Sales Tax, GNCTD, Room No. 211, Bikriker Bhawan, ITO, New Delhi

- Astt. Engineer-(P), SWD-6, DDA along with Schedule of quantities.

- Spare copy for agreement.

EX. ENGINEER: SWD-6