DELHI DEVELOPMENT AUTHORITY

EE : ND-10/DDA, ASHOK VIHAR, PHASE-I, DELHI – 52

EE : No. F. 40(01)EE/ND-10/DDA/A2007-08/974		Dt. : 10.7.07

To

M/s. Vipin Construction Co.

1449/2A, Gali No. 5,

Durga Puri Extension, Delhi-93

Sub.: 	M/o completed schemes under North Zone.

SH :  	 C/o road at Sawan Park near Satyawati Colony, Ashok Vihar, Phase-III.

Dear Sir,

Your item rate tender for the above mentioned work has been accepted on behalf of Delhi Development Authority at the rates, terms and conditions as under :-

a)	Estimated Cost	:	Rs. 3,97,007/- (Rupees Three Lakhs ninety seven

thousand and seven only).

b)	Tendered Cost 	:	Rs. 4,82,910/- (Rupees Four Lakhs eighty two

thousand nine hundred and ten only).

c)	Percentage for the 	:	21.64% above. (Twenty one point six four percent).

purpose of clause –12

d)	Time allowed 		:	02 (Two) months.

You are requested to attend this office alongwith non-judicial stamp paper worth Rs. 50/- for signing the agreement within seven days from the date of issue of this letter failing which the acceptance of your tender is likely to withdrawn and entire amount of earnest money is liable to be forfeited in favour of the Delhi  Development Authority.

You are requested to contact AE-II of the division and start the work at once. Please note that time allowed for carrying out the work shall be reckoned from the 10th day after the date of issue of this letter.

Yours faithfully,

Sd/-

Executive Engineer

N.D. – 10 / DDA

Copy to :-

1.CE(NZ)/DDA,  2) EE (QAC)-IV/DDA, 3) Foto CE(NZ/DDA, 4) AO/CAU(NA)/DDA,  5) SE/CC-12/DDA, 6) Dir. (System)/DDA, 7) Dir. (PR)/DDA, 8) Dy. Dir. (Computer Cell for placing in DDA web site www.ddaorgn.in. with CD.

9) AO (W.II) / DDA, 10AE(P)/ND-10/DDA, 11) Al SE’s & EE of DDA. 12) Sales Tax Deptt. of Govt. of NCT of Delhi Bikrikar Bhawan Ward No. 100 I.P. Estate, New Delhi.

13) Income Tax Office, ITO Building Cotnr. Circle, New Delhi.

14) Labour Commissioner, Delhi Admn. Delhi.

15) AE.II/ND 10/DDA with the direction to watch the progress of the work and a report be submitted to this office regularly.

16) E-mail to DDA, tender @ ddaorgn.in.

17) Work file,   18) Agreement. 						      Sd/-

Executive Engineer

N.D. –10/DDA