OFFICE OF THE EXECUTIVE ENGINEER

WESTERN DIVISION NO. 6, D.D.A

MANGLAPURI, DWARKA

No. F.3(226)Ac/WD-6/DDA/2222				Dated : 29-05-07

To,

M/s Tilak Const. Co.,

53/18, Haibat Pura,

Gopal Nagar, Najafgarh

New Delhi - 43

Sub:-	C/o 568 (520 Cat. III & 48 Cat. II) HIG M.S. flats at Sector – 18B, Dwarka

SH:-	Improvement of UGR and Pump house area at Sector – 18B, Dwarka

Ref:-	This office letter No. No. F.3(226)Ac/WD-6/DDA/1734 dated 24.02.07

Performance guarantee in the form of Fixed Deposit Receipt No. 286843 dated 21.5.07 drawn on Punjab & Sindh Bank, Najafgarh, Delhi.

Dear Sir,

Your negotiated item rate tender for the above work has been accepted on behalf of the Delhi Development Authority of the rates & terms and conditions as given below:

| 1. | Estimated Cost | : | Rs. 525805.00 (Rs. Five lacs twenty five thousand eight hundred five only) |
| --- | --- | --- | --- |
| 2. | Quoted amount | : | Rs. 557812.00 (Rs Five lacs fifty seven thousand eight hundred twelve only) |
| 3. | Negotiated / Accepted amount | : | Rs. 547494.00 (Rs Five lacs forty seven thousand four hundred ninety four only. |
| 4 | Percentage for Clause – 12 | : | 4.12% above (Four point one two percent above) DSR-2002 |

5.	You are requested to attend the office to sign the agreement alongwith a non-judicial stamp paper worth Rs. 50/- (fifty) within 7 days from the date of issue of this letter.  Please note that if you failed to attend the office of the undersigned within seven days from the date of issue of this letter, the acceptance of the tender is liable to the withdrawn and the earnest money forfeited absolutely.

Contd..2/-

:2:

- Please note that the date of start for execution of the work shall be reckoned from the 10th day after the issue of this letter.

- Time allowed for execution of the work shall be 2(two) months.

- Your letter No. Nil dated 9.5.07 shall form part of the agreement.

- You are requested to contact AE-III/WD-6 and start the work at once.

The details of the quoted/accepted rates are as under:-

| S. No. | Item No. | Qty. | Unit | Quoted / Accepted Rate | Amount |
| --- | --- | --- | --- | --- | --- |
| 1. | 1(a) | 52.35 | Cum | Rs. 160.00 | Rs. 8376/- |
| 2. | 1(b) | 52.35 | Cum | Rs. 140.00 | Rs. 7329.00 |
| 3. | 2 | 119.00 | Sqm | Rs. 5.00 | Rs. 595.00 |
| 4. | 3 | 23.10 | Cum | Rs. 1350/- | Rs.31185.00 |
| 5. | 4(a) | 52.35 | Cum | Rs. 1125/- | Rs. 58893.75 |
| 6. | 4(b) | 52.35 | Cum | Rs. 1900/- | Rs. 99465/- |
| 7. | 5 | 10.00 | Sqm | Rs. 110/- | Rs. 1100/- |
| 8. | 6 | 119.00 | Sqm | Rs. 49.00 | Rs. 5831/- |
| 9. | 7 | 100.50 | Sqm | Rs. 51/- | Rs. 5125.50 |
| 10. | 8 | 1474 | Sqm | Rs. 144/- | Rs. 212256.00 |
| 11. | 9 | 562 | Sqm | Rs. 3/- | Rs. 1686.00 |
| 12. | 10 | 108 | Sqm | Rs. 20/- | Rs. 2160.00 |
| 13. | 11 | 10.20 | Sqm | Rs. 350/- | Rs. 3570.00 |
| 14. | 12 | 50 | Sqm | Rs. 16/- | Rs. 800.00 |
| 15. | 13 | 2789 | Kg | Rs. 39/- | Rs. 109122.00 |
|  |  |  |  | Total:- | Rs. 547494.25 |
|  |  |  |  | Say:- | Rs. 547494.00 |

Yours faithfully,

(Er. Harnam Singh)

Executive Engineer

Western Division -6

DDA