Name of work: 	M/o Park at Sobha Singh Van at Sanjay lake Trilokpuri

SH:		Digging of holes, S/S of cowdung manure, Neem Oil Cake, Green 				Magic, Sanjeevani etc.

Estt. Cost Rs. 88,369/-

# Time : 10 Days

T. Amt. Rs. 94,830.00

State : Delhi								Division VII

Branch Horticulture							Sub. Divn.-II

From : Dy. Director (Hort.)

## Delhi Development Authority 		Agency: Sh. Rakesh Kumar Sharma

Seed Bed Park, Shakarpur				A-1068C, Gali No.-15,

Office Complex, Delhi-110092			Shaym Colony,Budh Vihar,

Phase-II, Delhi-41

W.O.N. 1/HD-7/DDA/2007-2008					Dated : 02.06.2007

| - Digging of holes in ordinary soil and refilling the same with the excavated earth mixed with manure or sludge in the ratio of 2:1 by volume (2 part staked volume of earth after reduction by 20% : 1 part of stacked volume of manure after reduction by 8%) flooding with water dressing including rubbish and surplus earth if any with all lead and lifts (Cost of manure or sludge or extra good earth if needed to be paid for separately ). |  |  |  |  |
| --- | --- | --- | --- | --- |
| a) Holes size 0.9mtr. dia and 0.9mtr. deep | 400nos. | Rs. 65.00 | Each | Rs. 26,000.00 |
| b) Holes size 0.60mtr.dia and 60mtrs deep | 800nos. | Rs. 15.00 | Each | Rs. 12,000.00 |
| - Supplying and stacking of cowdung manure at site by mechanical transport i/c loading unloading, royalty and carriage lead upto 10km. at site (cowdung manure measured in stack will be reduced by 8% for payment ). | 121cum | Rs. 130/- | Cum | Rs. 15,730.00 |
| - Supply of Neem Oil cake | 10qtl. | Rs. 690.00 | Qtl. | Rs. 6,900.00 |
| - Supply of Sanjeevani | 300kg. | Rs. 78.00 | Kg. | Rs. 23,400.00 |
| - Sypply of Green Magic | 600kg. | Rs. 18.00 | Kg. | Rs. 10,800.00 |
|  | Total |  |  | Rs. 94,830.00 |

- The work should be done as per specification.

- The cowdung manure should be well decomposed.

- The time will be allowed 10 days

Sd/-

Dy. Director

Horticulture Division No-7

DDA