Office of the executive engineer

Western division No. 15, DDA, Delhi

No: F.9(6)WD.15/DDA/07-08/799					     Date:21.7.2007

To

M/s magma infrastructure (P) Ltd.

C-301, Aditya Complex,

Plot NO. 11,. L.S.C.

Savita Vihar, Delhi – 110092

Sub.: 	D/O 174.29, Hact. Of land in Sec. 18 & 19 (b) DWK Ph. II.

SH: Soil investigation for the propso3ed housing in Sec. 19(b) DWK Ph. II

Ref.: 	This office letter No. F.9(3)WD. 15/DDA/A/783 dt. 20.7.2007 performance guarantee No. 414120 dt. 21.7.2007 Corporation bank Ghaziabad for Rs. 48000/-

Dear Sir(s),

Your negotiated item rate tender for the above mentioned work has been accepted on behalf of Delhi development Authority rate terms and conditions given below:

- Est. Cost 	:	Rs. 6,22,002 (Rs. Six Lac Twenty Two Thousand Two Only)

- Tendered Amount 	:	Rs. 9,60,000/- (Rupees Nine Lac Sixty Thousand Only)

- Percentage for clause 12 on 	:	54.34% above (Fifty Four Point Three Four 
DSR 2002		Percent Above)

You are requested to attend the office of the undersigned alongwith the non-judicial stamp paper worth Rs. 50/- (Fifty) only to sign the formal agreement within seven days from the date of issue of this letter failing which acceptance of the tender is likely to be withdrawn and entire amount of earnest money shall be forfeited absolutely.

Please note that the date of start for execution of the work shall be reckoned from the 10th day after the issue of this letter.

Time allowed for execution of the work shall be three months.

Your letter dt. 18.7.07 shall form part of the agreement.

You are requested to contact Asstt. Engineer. III/WD.15 and start the work at once.

The detail of the quoted rates are as under:

| Item No. | Qty. | Unit | Rate | Amount |
| --- | --- | --- | --- | --- |
| 1. (a) (b) 2. 3. 4. 5. | 600.00 400.00 40 Nos. 1 No. 1 No. 8 Nos. | Meter Meter Each Each Each Each | Rs. 750.00 Rs. 835.00 Rs. 1800.00 Rs. 2000.00 Rs. 2000.00 Rs. 12500.00 | Rs. 4,50,000.00 Rs. 3,34,000.00 Rs. 0,72,000.00 Rs. 0,02,000.00 Rs. 0,02,000.00 Rs. 1,00,000.00 |
|  |  |  |  | Rs. 9,60,000.00 |

Sd/-
Executive Engineer
WD. 15/DDA

Copy to:

- SE/CC.17/DDA for kind information.

- FO to CE (DWK) DDA for information.

- Labour Commissioner 15 Rajpura Road, Delhi.

- Income Tax officer, ITO Building Room No. 225, 2nd Floor, New Delhi

- Asstt. Commissioner (WC) Room No. 501 Bikrikar Bhawan, New Delhi.

- Sr. A. O. (CAU) DWK.

- Secy. C. R. B., DDA, New Delhi.

- All EE's, DDa.

- Asstt. Engineer. III/WD. 15 for information and necessary action. AHR/ALR item shall be regulate strictly as per para 10 Sec. 20.

- Head Clerk, WD. 15, DDA.

- Director (System) for website of DDA Vikas Sadan, New Delhi.

- Notice Board, WD. 15/DDA.

Sd/-

Executive Engineer

WD. 15 / DDA