Details of Contractor Concluded during the month of March, 2009

DIVISION NO. SED-11/DDA

| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Tender No. | Item nature of work | Mode of tender Enquiry | Dt. Of public action of NIT | Type of Bidding (Single/-two Bid System) | Last Dt. Of receipt of tender | Nos. of tenders recd | Nos. & name of parties not qualified after technical evaluation | whether contractor awarded to lowest tendered/ evaluated LI | Contract No. & Date | Name of Contract | Name of contract or | Value of contract | Scheduled dt. Of complete on of supplies contract | Actual dt. Of start of work | Actual dt. Of completion | Reasons for delay if any | Remark |
| 97/SED-11/08-09 | Maint. work | Item rate | 18.12.08 | Single | 30.12.08 | 3 Nos. | N.A. | Yes | Agmt. 90/08-09/SED-11 | P/F of SCI pipe , disinfection and cleacing of covered parking area at tower No. 1 East of Kailash | M/s Sharam Const. Co. | 1,57,538/- | 28.02.09 | 21.01.09 | 17.02.09 | - | - |
| 17/SED-11/07-08 | Ment. Work | do | 19.06.08 | do | 1.07.08 | 2 Nos. | N.A. | Yes | 25/SED-11/07-08 | Sh; structure and rehabilitation of R.R.C. work at basement and toilet block at Vukas Sadan | M/S V.K. Engineers | 13,63,015/- | 1.11.08 | 02.08.08 | 29.10.08 | - | - |
| 88/SED-11/08-09 | do | do | 06.12.08 | do | 16.12.08 | 4 Nos. | N.A. | Yes | 88/SED-1/08-09 | Repair of rain shelter ,paltfarm , steel gate and path at Lala lajpat rai Memorial Park at Lajpat Nagar | M/S Civil Const. Co. | 1,57,528/- | 10.03.09 | 25.01.09 | 21.02.09 | - | - |
| 74/SED-11/08-09 | do | do | 13.11.08 | do | 21.11.08 | 2 Nos. | N.A. | Yes | 83/SED-11/08-09 | M/o division office SGD-III and SE/CC-5 at A.G.V Complex | -do- | 2.86.288/- | 11.04.09 | 12.01.09 | 02.03.09 | - | - |
| 40/SED-11/07-08 | do | do | 18.12.07 | do | 28.12.07 | 4 Nos. | N.A. | Yes | 51/SED-11/07-08 | Cleaning of toilet , pantries & shaft in A-Block ,Vikas Sadan | M/S Gulati Enterpries | 3,81,600/- | 16.07.08 | 8.01.08 | 17.10.08 | - | EOT granted without levy of compensation |
| 51/SED-11/07-08 | do | do | 18.12.07 | do | 28.12.07 | 2 Nos. | N.A. | Yes | 48/SED-11/07-08 | Cleaning of toilet and shaft in ESS Building and Press build. Vikas Sadan | -do- | 2,27,250/- | 16.07.08 | 08.01.0/ | 17.10.08 | - | -do- |
| 84/ SED-11/08-09 | do | do | 24.11.08 | do | 02.12.08 | 3 Nos. | N.A. | Yes | 95/ SED-11/08-09 | Re-development of tube well 3 nos. at Lala lajpat Rai memorial park at lajpat Nagar | M/s Shri Datta krapa enterprises | 1,06,500/- | 11.03.9 | 02.02.09 | 20.02.09 | - | - |
| 75/ SED-11/08-09 | do | do | 13.11.08 | do | 21.11.08 | 3 Nos. | N.A. | Yes | 77/ SED-11/08-09 | Repair of cricket pactice pitch at zone -0 at millennium park | M/s Arch Const. Co. | 2,99,444/- | 26.02.09 | 27.12.08 | 20.02.09 | - | - |
| 22/ SED-11/08-09 | do | do | 19.06.08 | do | 27.06.08 | 8 Nos. | N.A. | Yes | 60/ SED-11/08-09 | P/F anodized aluminum work for ventilaters of stair case of auction hall and badminton hall D-block Vikas Sadan | Shri Rajendra Kumar | 4,27,843/- | 26.12.08 | 27.10.08 | 26.12.08 | - | - |
| 50/ SED-11/07-08 | do | do | 17.12.07 | do | 24.12.07 | 2 Nos. | N.A. | Yes | 56/ SED-11/07-08 | Day to day M/o toilet ,fittings and fixtures & misc work in ESS & press building Vikas Sadan | M/S Civil Const. Co. | 2,42,445/- | 16.08.08 | 17.02.08 | 07.08.08 | - | - |
| 67/ SED-11/08-09 | do | do | 11.09.08 | do | 19.09.08 | 2 Nos. | N.A. | Yes | 44/ SED-11/08-09 | Supply of potable water through tankers at institutional area Tugalkabad | M/S R.K. Builders | 2,95,200/- | 06.01.09 | 30.09.08 | 23.01.09 | - | EOT granted with levy of compensation |
| 92/ SED-11/08-09 | do | do | 16.12.08 | do | 26.12.08 | 2 Nos. | N.A. | Yes | 93/ SED-11/08-09 | Pdg and Assembling wooden almeira / racks in the office complex CE(SEZ) at A.G.V. Complex | M/S Civil Const. Co. | 95,617/- | 11.03.09 | 23.02.09 | 09.03.09 | - | - |
| 89/ SED-11/08-09 | do | do | 06.12.08 | do | 16.12.08 | 4 Nos. | N.A. | Yes | 80/ SED-11/08-09 | Repair and of boundary wall at Lala Laj pat Memorial Park at Lajpat Nagar | M/S Arch Const. Co. | 1,53,506/- | 24.02.09 | 10.01.09 | 21.02.09 | - | - |
| 69/ SED-11/08-09 | do | do | 17.09.08 | do | 26.09.08 | 5 Nos. | N.A. | Yes | 78/ SED-11/08-09 | Repair and raising of boundary wall at institutional area Tugalkabad | Ms Anand Const. Co. | 1,60,227/- | 14.02.09 | 02.01.09 | 13.02.09 | - | - |
| 12/ SED-11/08-09 | do | do | 16.05.08 | DO | 23.05.08 | 3 Nos. | N.A. | Yes | 19/ SED-11/08-09 | Repair/renovation of venetian blinds at Vikas Sadan | M/S Himalya Const. | 1,22,884/- | 24.01.09 | 25.07.08 | 22.01.09 | - | - |
| 81/ SED-11/08-09 | do | do | 24.11.08 | do | 02.12.08 | 4 Nos. | N.A. | Yes | 84/ SED-11/08-09 | Repair of ceramic birto rustic chamfered tile at food court Zone –III millennium park | M/S Globe Const. Co. | 1,51,864/- | 21.03.09 | 21.01.09 | 18.03.09 | - | - |
| 26/ SED-11/08-09 | do | do | 19.06.08 | do | 27.06.08 | 5 Nos. | N.A. | Yes | 34/ SED-11/08-09 | Renovation office & toilet of principle Commr. (CWG) Vikas Sadan | Shri Devi Ram | 4,78,023/ Ram ommr. n blints t institutional area Tugalkabad x CE()building Vikas Sadan t Nagar | 7.11.08 | 08.09.08 | 25.11.08 | - | Eot grantded without levy of compensation |
| 61/ SED-11/08-09 | do | do | 05.09.08 | do | 12.09.08 | 2 Nos. | N.A. | Yes | 81/ SED-11/08-09 | General repair of office of CE (SEZ) at AGV.C | M/S Civil Const. Co | 3,48,321/- | 11.03.09 | 12.01.09 | 09.03.09 | - | - |
| 103/ SED-11/08-09 | do | do | 05.01.09 | do | 16.01.09 | 2 Nos. | N.A. | Yes | 98/ SED-11/08-09 | Pest control and anti termite treatment of staff flats at A.G.V. C. | M/S pest Control Services of India | 1,49,491/- | 13.03.09 | 14.02.09 | 12.03.09 | - | - |
| 14/ SED-11/08-09 | do | do | 25.05.08 | do | 06.06.08 | 3 Nos. | N.A. | Yes | 31/ SED-11/08-09 | C/o road and drain at Madan Gir. | Sh. Manish Kumar Jain | 11,08,337/- | 17.02.09 | 18.08.08 | 17.02.09 | - | - |
| 82/ SED-11/08-09 | do | do | 24.11.08 | do | 02.12.08 | 2 Nos. | N.A. | Yes | 89/ SED-11/08-09 | P/F false ceiling below A.C. sheet in corridor at CGD-II and SE/CC-5 office office complex at A.G.V.C. | M/S Civil Const. Co. | 68,123/- | 28.03.09 | 29.01.09 | 26.03.09 | - | - |
| 72/ SED-11/08-09 | do | do | 30.10.08 | DO | 11.11.08 | 3 Nos. | N.A. | Yes | 94/ SED-11/08-09 | P/F curtain cloths and vention blinds and c heck etc. in the office of CE (SEZ) at A.G.V. C | M/S Anand Const .Co. | 73,140/- | 11.04.09 | 13.02.09 | 30.03.09 | - | - |
| 85/ SED-11/08-09 | do | do | 12.12.08 | do | 24.12.08 | 2 Nos. | N.A. | Yes | 87/ SED-11/08-09 | P/F children playing at Lala lajpat Rai Memorial Park Lajpat Nagar | M/s Bhawani Industries | 10,46,700/- | 24.02.09 | 25.1.09 | 20.02.09 | - | - |
| 106/ SED-11/08-09 | do | do | 13.01.09 | do | 21.01.09 | 2 Nos. | N.A. | Yes | 106/ SED-11/08-09 | Day to day m/o toilet fitting & fixtures and other misc work at Vikas Sadan | M/S Arch Const. | 1,73,631/- | 12.09.09 | 13.03.09 | Work in progress | - | - |
| 96/ SED-11/08-09 | do | do | 18.12.08 | do | 30.12.08 | 4 Nos. | N.A. | Yes | 107/ SED-11/08-09 | Rubbing grinding and polishing of kota stone in reception hall and badminton hall gallery and stair case steps painting distemper lamination on door D-block Vikas Sadan | M/S Krishna Const. Co. | 1,41,125/- | 12.04.09 | 13.03.09 | do | - | - |
| 87/ SED-11/08-09 | do | do | 06.12.08 | do | 16.12.08 | 1 Nos. | N.A. | Yes | 108/ SED-11/08-09 | Repair of steel/ ventilators in Viksa Sadan | Sh. Surender Bhardwaj | 1,76,500/- | 13.05.09 | 14.03.09 | do | - | - |
| 107/ SED-11/08-09 | do | do | 13.01.09 | do | 21.01.09 | 3 Nos. | N.A. | Yes | 109 / SED-11/08-09 | Repair of foot path at Vikas Sadan | M/S Varsheney Const. Co, | 69,560/- | 16.04.09 | 28.03.09 | do | - | - |
| 101/ SED-11/08-09 | do | do | 14.01.09 | do | 21.01.09 | 7 Nos. | N.A. | Yes | 110/ SED-11/08-09 | Replacement of damaged/ broken C.C. bollards & C.C. pavers in Millenium Park | M/S S.V. & Sons | 3,85,665/- | 27.05.09 | 28.03.09 | do | - | - |
| 98/ SED-11/08-09 | do | do | 14.01.09 | do | 21.01.09 | 3 Nos. | N.A. | Yes | 111/ SED-11/08-09 | Repair of grit wash & water proofing of wall & roof etc. in staff flats at A.G.V.C. | M/S Civil Const. Co. | 3,41,347/- | 02.06.09 | 03.04.09 | Work yet be started | - | - |
| 100/ SED-11/08-09 | do | do | 14.01.09 | do | 21.01.09 | 5 Nos. | N.A. | Yes | 112/ SED-11/08-09 | Filling send in send pits and removing & laying C.C, Paver in Millenium Park | Sh. Sumit Kumar Saroha | 1,76,293/- | 02.06.09 | 03.04.09 | Do | - | - |