Details of Contractor Concluded During the Month of MARCH, 2010

DIVISION NO. SED-11/DDA

| 1. | 2. | 3. | 4. | 5. | 6. | 7. | 8. | 9. | 10. | 11. | 12. | 13. | 14. | 15. | 16. | 17. | 18. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Tender No. | Item nature of work | Made of tender Enquiry | Dt. Of public action of NIT | Type of Bidding (Single/ -two Bid System) | Last Dt. Of receipt of tender | Nos. of tenders recd | Nos. & name of parties not qualified after technical evaluation | Whether contractor awarded to lowest tender evaluated LI | Contract No. & Date | Name of Contract | Name of Contractor | Value of contract | Schedule dt. Of completion of supplies contract | Actual dt. Of start of work | Actual dt. Of completion | Reasons for delay if any | Remarks |
| 72/SED-11/09-10 | Maint work | Item rate | 08.12.09 | Single | 19.12.09 | 2 Nos | N.A | Yes | Agmt. 87 SED-11/ 09-10 | Maint./repair of 2 Nos. R.O. Plant (50 Liter) at Shanti Stupa in Millennium Park. | M/s Aqua Prompt Services | 37,840/- | 10.02.10 | 01.02.10 | 05.02.10 | -- | -- |
| 23/SED-11/07-08 | Dev. work | Item rate | 26.08.07 | Single | 07.09.07 | 5 Nos | N.A | Yes | Agmt. 36 SED-5/ 07-08 and Agmt.43 SED-11/ 09-10 | C/o water body at Satpula lake complex | Shri Jagdish Prasad Sharma , | 19,55,790/- | 17.03.08 | 18.11.07 | 23.03.09 | -- | EOT granted without lavy of compensation |
| 53/SED-11/9-10 | Maint work | Item rate | 12.10.09 | Single | 20.10.09 | 5 Nos. | N.A | Yes | Agmt. 73 SED-11/ 09-10 | Repair of road & Parking area infront of Siri Fort Auditorium. | M/s R.K. Constn. Co. | 2,71,019/- | 31.10.10 | 01.01.10 | 30.01.10 | -- | -- |
| 25/SED-11/09-10 | Maint work | Item rate | 25.06.09 | Single | 04.07.09 | 8 Nos | N.A | Yes | Agmt.35 SED-11/ 09-10 | Renovation of Kerb stone & inter locking Paver Block in front of Siri Fort Auditorium at Siri Fort | M/s Civil Constn. Co. | 1,74,548/- | 10.10.09 | 11.09.09 | 10.10.09 | -- | -- |
| 63/SED-11/09-10 | Maint work | Item rate | 21.11.09 | Single | 27.11.09 | 2 Nos | N.A | Yes | Agmt. 72 SED-11/ 09-10 | Replacement of old defective wooden flooring of Aerobic Hall at Siri Fort Sports Complex | M/s Nafees Constn. | 9,16,626/- | 14.01.10 | 31.12.09 | 12.01.10 | -- | -- |
| 71/SED-11/09-10 | Maint work | Item rate | 02.12.09 | Single | 11.12.09 | 4 Nos | N.A | Yes | Agmt. 80 SED-11/ 09-10 | Restoration of footpath in Saket Sports Complex to Pushp Vihar Telephone Exchange | M/s Arch Constn., | 3,21,499/- | 03.02.10 | 15.01.10 | 09.02.10 | -- | EOT granted without lavy of compensation |
| 02/SED-11 /09-10 | Maint work | Item rate | 02.04.09 | Single | 18.04.09 | Single | N.A | Yes | Agmt. 05 SED-11/ 09-10 | Panting & white washing in rooms & corridors at Vikas Sadan. | M/s S.V. Enterprises | 1,59,746/- | 01.12.09 | 02.06.09 | 27.11.09 | -- | -- |
| 43/SED11/09-10 | Maint work | Item rate | 28.08.09 | Single | 05.09.09 | 2 Nos | N.A | Yes | Agmt. 41 SED-11/ 09-10 | Supply of drinking water through mechanical tankers in underground water tank at Vikas Sadan. | Shri Desh Raj Bairwa | 2,21,100/- | 27.12.09 | 28.09.09 | 22.12.09 | -- | -- |
| 05/SED-11/09-10 | Maint work | Item rate | 02.04.09 | Single | 14.04.09 | 3 Nos | N.A | Yes | Agmt.20 SED-11/ 09-10 | Dry Cleaning of sofa set at Vikas Sadan. | M/s Super Care | 73,852/- | 23.01.10 | 24.07.09 | 20.01.10 | -- | -- |
| 109/SED-11/08-09 | Maint work | Item rate | 06.04.09 | Single | 15.04.09 | 3 Nos | N.A | Yes | Agmt. 14 SED-11/ 09-10 | Sweeping of parking path & green area at Children park at Lado Sarai | Shri Sukhwant Singh | 91,640 | 24.12.09 | 25.06.09 | 14.02.10 | -- | EOT granted without lavy of compensation |
| 76/SED-11/09-10 | Maint work | Item rate | 29.10.09 | Single | 07.11.09 | 6 Nos | N.A | Yes | Agmt. 66 SED-11/ 09-10 | Repair of Amphitheatre at Millennium Park Sarai Kale Khan | M/s Arch Constn. | 4,97,869/- | 03.02.10 | 04.12.09 | 22.02.10 | -- | DO |
| 67/SED-11/09-10 | Maint work | Item rate | 02.12.09 | Single | 11.12.09 | 6 Nos | N.A | Yes | Agmt. 79 SED-11/ 09-10 | C/o Stone wall & fencing at Shanti Stupa Millennium Park. | M/s R.K. Constn. | 6,86,668/- | 13.02.10 | 14.01.10 | 18.03.10 | -- | DO |
| 15/SED-11/09-10 | Maint work | Item rate | 1305.09 | Single | 26.05.09 | 7 Nos | N.A | Yes | Agmt. 16 SED-11/ 09-10 | Constn. of Boundary wall around Vikas Sadan. | Shri Harinder Singh | 63,414/- | 28.08.09 | 29.06.09 | 24.07.09 | -- | -- |
| 32/SED-11/09-10 | Maint work | Item rate | 04.08.09 | Single | 13.08.09 | Nos | N.A | Yes | Agmt. 63 SED-11/ 08-09 | Re-surfacing (Pre-mixing) of Parking Sites on both sides of Siri Fort Auditorium and approach road leading to Siri Fort Sports Complex. | M/s Reyansh Constn. | 8,10,707/- | 18.01.10 | 19.11.09 | -- | -- | -- |
| 79/SED-11/09-10 | Maint work | Item rate | 16.12.09 | Single | 23.12.09 | 3 Nos | N.A | Yes | Agmt. 85 SED-11/ 09-10 | Re-development of 3 Nos Tube well in Millennium Park at Sarai Kale Khan. | M/s Shri Datta krupa Enterprises | 1,68,780/- | 24.03.10 | 25.01.10 | 15.03.10 | -- | -- |
| 80/SED-11/09-10 | Maint work | Item rate | 16.12.09 | Single | 23.12.09 | 2 Nos | N.A | Yes | Agmt. 86 SED-11/ 09-10 | General repair & Maint. of Office Complex Q.C Lab at A.G.V.Complex | M/s Civil Constn. Co. | 76,677/- | 23.03.10 | 25.01.10 | 23.03.10 | -- | -- |
| 111/SED-11/09-10 | Maint work | Item rate | 17.02.10 | Single | 03.03.10 | 2 Nos | N.A | Yes | Agmt. 114 SED-11/ 09-10 | Water proofing of the terrace & Rooting at Siri Fort Sports Complex (Fitness Center) | M/s Nafees Constn. | 5,31,891/- | 05.04.10 | 22.03.10 | 27.03.10 | -- | -- |
| 37/SED-11/09-10 | Maint work | Item rate | 28.08.09 | Single | 05.09.09 | 5 Nos | N.A | Yes | Agmt. 56 SED-11/ 09-10 | Excavating, Carriage and Spreading of earth in Kabristan at Institutional area Tughlakabad. | Shri Sumit Kumar Saroha | 9,26,569/- | 22.11.09 | 08.11.09 | 20.11.09 | -- | -- |
| 114/SED-11/09-10 | Maint work | Item rate | 08.03.10 | Single | 12.03.10 | 3 Nos | N.A | Yes | Agmt. 117 SED-11/ 09-10 | Replacement of membrane in R.O Plant to for Block A,B,C, & D Vikas Sadan. | M/s B.S Engineers | 5,68,000/- | 20.04.10 | 06.04.10 | 30.03.10 | -- | -- |
| 51/SED-11/09-10 | Maint work | Item rate | 14.10.09 | Single | 24.10.09 | 3 Nos | N.A | Yes | Agmt. 67 SED-11/ 09-10 | Replacement of Children Playing equipment at ‘O’ Point in Millennium Park at Sarai Kale Khan | M/s Bhawani Industries | 7,56,000/- | 05.01.10 | 06.12.09 | 02.01.10 | -- | -- |
| 04/SED-11/09-10 | Maint work | Item rate | 02.04.09 | Single | 18.04.09 | 2 Nos | N.A | Yes | Agmt. 17 SED-11/ 09-10 | Disinfection & Rodent Control measure. | M/s Pest Control Services of India. | 1,34,744/- | 15.01.10 | 16.07.09 | 15.01.10 | -- | -- |
| 08/SED-11/09-10 | Maint work | Item rate | 29.04.09 | Single | 12.05.09 | 2 Nos | N.A | Yes | Agmt. 12 SED-11/ 09-10 | Cleaning of toilets Offices at all floors and shaft in C-Block, Vikas Sadan. | M/s Prime Services | 12,26,100/- | 11.12.09 | 12.06.09 | 06.02.10 | -- | EOT granted without lavy of compensation |
| 10/SED-11/09-10 | Maint work | Item rate | 29.04.09 | Single | 12.05.09 | 2 Nos | N.A | Yes | Agmt. 11 SED-11/ 09-10 | Maint. & upkeep of A-Blcok cleaning and mopping of all floors i/c clening of toilets of all floors and shafts etc. | M/s Prime Services | 1,96,540/- | 11.12.09 | 12.06.09 | 02.02.10 | -- | do |
| 64/SED-11/09-10 | Maint work | Item rate | 04.11.09 | Single | 13.11.09 | 3 Nos | N.A | Yes | Agmt.75 SED-11/ 09-10 | General repair of Office of CE (CGD – 2010) Office at A.G.V.C. | M/s Civil Constn. Co. | 3,37,926/- | 08.03.10 | 09.01.10 | 08.03.10 | -- | -- |
| 65/SED-11/09-10 | Maint work | Item rate | 04.11.09 | Single | 13.11.09 | 3 Nos | N.A | Yes | Agmt. 76 SED-11/ 09-10 | General repair of Division Office C.G.D-3 & SE/CC-2 at A.G.V.C. | M/s Civil Constn. Co. | 49,254/- | 08.03.10 | 09.01.10 | 09.03.10 | -- | -- |
| 101/SED-11/08-09 | Maint work | Item rate | 08.01.10 | Single | 20.01.10 | 2 Nos | N.A | Yes | Agmt. 98 SED-11/ 09-10 | Replacement of damaged/broken C.C ballards and C.C Pavers in Millennium park | M/s Arch Constn. | 4,88,182/- | 17.04.10 | 18.02.10 | 29.03.10 | -- | -- |
| 54/SED-11/09-10 | Maint work | Item rate | 20.11.09 | Single | 02.12.09 | 4 Nos | N.A | Yes | Agmt. 82 SED-11/ 09-10 | Repair of 4 Nos R.O Plant in Millennium Park at Sarai Kale Khan | M/s Sandeep Traders | 57,000/- | 17.02.10 | 18.01.10 | 10.02.10 | -- | -- |
| 101/SED-11/09-10 | Maint work | Item rate | 04.02.10 | Single | 12.02.10 | 3 Nos | N.A | Yes | Agmt. 107 SED-11/ 09-10 | Renovation of Enterance Gate for bus Parking Millennium Park at Sarai Kale Khan. | M/s Arch Constn. Co. | 10,63,314/- | 27.04.10 | 14.03.10 | Work in progress | -- | -- |
| 103/SED-11/09-10 | Maint work | Item rate | 19.01.10 | Single | 30.01.10 | 3 Nos | N.A | Yes | Agmt.108 SED-11/ 09-10 | Restoration of damaged main road at Distt. Center at Saket damaged by MTNL | M/s Civil Constn. Co. | 1,74,978 | 13.04.10 | 14.03.10 | Do | -- | -- |
| 81ED-11/09-10 | Maint work | Item rate | 06.01.10 | Single | 16.01.10 | 3 Nos | N.A | Yes | Agmt. 109D-11/ 09-10 | Repair and M/o Staff flats at AGVC | M/s Civil Constn. Co. | 6,54,557/- | 13.03.10 | 14.03.10 | Do | -- | -- |
| 74ED-11/09-10 | Maint work | Item rate | 11.12.09 | Single | 19.12.09 | 2Nos | N.A | Yes | Agmt. 110 11/ 09-10 | Street scaping & beautification of road (Planters) from Vikas Sadan to Safdarjang Terminal. | Shri Deepak Sharma | 1,10,760/- | 13.04.10 | 14.03.10 | Do | -- | -- |
| 77/SED-11/09-10 | Maint work | Item rate | 11.12.09 | Single | 23.12.09 | 3 Nos | N.A | Yes | Agmt. 111 SED-11/ 09-10 | Street scaping & beautification of road (Signage) from Vikas Sadan to Safdarjang Terminal | Shri Jatinder Nath Soni | 5,47,134/- | 13.04.10 | 14.03.10 | Work in Progress | -- | -- |
| 75/SED-11/09-10 | Maint work | Item rate | 11.12.09 | Single | 23.12.09 | 5 Nos | N.A | Yes | Agmt. 112 SED-11/ 09-10 | Street scaping & beautification of Road & Path from Vikas Sadan to Safdarjang Terminal | Shri Sumit Kumar Saroha | 2,76,772/- | 14.04.10 | 15.03.10 | Do | -- | -- |
| 94/SED-11/09-10 | Maint work | Item rate | 20.01.10 | Single | 06.02.10 | 8 Nos | N.A | Yes | Agmt. 113 SED-11/ 09-10 | Constn. of repair of Boundary wall at M.P. Green area along 100 ft wide Road left hand side at Ladha Sarai. | M/s Reyansh Constn. | 8,80,564/- | 20.06.10 | 21.03.10 | Do | -- | -- |
| 111/SED-11/09-10 | Maint work | Item rate | 17.02.10 | Single | 06.03.10 | 2 Nos | N.A | Yes | Agmt. 114 SED-11/ 09-10 | Water proofing of the terrace & Rooting at Siri Fort Sports Complex (Fitness Center) | M/s Nafees Constn. | 3,35,907/- | 05.04.10 | 22.03.10 | Do | -- | -- |
| 96/SED-11/09-10 | Maint work | Item rate | 08.01.10 | Single | 23.01.10 | 4 Nos | N.A | Yes | Agmt. 115 SED-11/ 09-10 | Painting & White washing in rooms and corridors at Vikas Sadan ) | M/s S.V. Enterprises | 1,27,823/- | 24.09.10 | 25.03.10 | Do | -- | -- |
| 110/SED-11/09-10 | Maint work | Item rate | 08.02.10 | Single | 17.02.10 | 2 Nos | N.A | Yes | Agmt. 116 SED-11/ 09-10 | M/o Cricket Practice Pitch 2 Nos at Lala Lajpat Rai Memorial Park at Lajpat Nagar. | M/s Om Parkash Contractor | 1,85,350/- | 30.09.10 | 01.04.10 | Do | -- | -- |
| 114/SED-11/09-10 | Maint work | Item rate | 05.03.10 | Single | 12.03.10 | 3 Nos | N.A | Yes | Agmt. 117 SED-11/ 09-10 | Replacement of membrane in R.O Plant to for Block A,B,C, & D Vikas Sadan | M/s B.S. Engineers | 5,78,000/- | 20.04.10 | 06.04.10 | Do | -- | -- |