Details of Contractor Concluded During the Month of July, 2010

DIVISION NO. SED-11/DDA

| 1. | 2. | 3. | 4. | 5. | 6. | 7. | 8. | 9. | 10. | 11. | 12. | 13. | 14. | 15. | 16. | 17. | 18. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Tender No. | Item nature of work | Made of tender Enquiry | Dt. Of public action of NIT | Type of Bidding (Single/ -two Bid System) | Last Dt. Of receipt of tender | Nos. of tenders recd | Nos. & name of parties not qualified after technical evaluation | Whether contractor awarded to lowest tender evaluated LI | Contract No. & Date | Name of Contract | Name of Contractor | Value of contract | Schedule dt. Of completion of supplies contract | Actual dt. Of start of work | Actual dt. Of completion | Reasons for delay if any | Remarks |
| 44/SED-11/ 09-10 | Maint. Work | Item rate | 28.08.2009 | Single | 05.09.2009 | 5 Nos | N.A | Yes | Agmt. 51 SED-11/ 09-10 | SH: Repair/ Renovation of Venetion Blinds at Vikas Sadan. | Shri Rajeev Sehgal | 5,28,123/- | 10.04.10 | 11.10.09 | 24.05.10 | -- | EOT granted without lavy of compensation |
| 60/SED-11/ 09-10 | Maint. Work | Item rate | 12.10.2009 | Single | 21.10.2009 | 2 Nos | N.A | Yes | Agmt.68 SED-11/ 09-10 | SH: Repair of door closer Floor Spring & Aluminum doors at Vikas Sadan | Shri Harinder Singh | 7,56,000/- | 05.01.10 | 06.12.09 | 02.01.10 | -- | -- |
| 42/SED-11/ 09-10 | Maint. Work | Item rate | 27.11.2009 | Single | 05.11.2009 | 2 Nos. | N.A | Yes | Agmt. 49 SED-11/ 09-10 | SH: Removal of Malba/ Carbage from Dust Bin in C-Block Parking Vikas Sadan. | Shri Devi Ram | 1,22,477/- | 03.04.10 | 04.10.09 | 17.05.09 | -- | -- |
| 04/SED-11/10-11 | Maint. Work | Item rate | 15.05.2010 | Single | 26.05.2010 | 3 Nos | N.A | Yes | Agmt.22 SED-11/ 10-11 | SH: P/L Distribution line of un-filtered water & making connection at Shanti Stupa Millennium Park. | M/s Shri Datta Krupa Enterprises | 2,30,560/- | 12.09.10 | 30.07.10 | Work in progress | -- | -- |
| 10/SED-11/ 10-11 | Maint. Work | Item rate | 06.07.2010 | Single | 14.07.2010 | 2 Nos. | N.A | Yes | Agmt. 23 SED-11/ 10-11 | SH: Supplying of Drinking water through mechanical tankers in U.G water tank at Vikas Sadan. | M/s R.K. Builders | 3,54,200/- | 05.02.10 | 06.08.10 | Do | -- | -- |
| 06/SED-11/ 10-11 | Maint. Work | Item rate | 11.06.2010 | Single | 23.06.2010 | 6 Nos. | N.A | Yes | Agmt. 24 SED-11/ 10-11 | SH: Renovation of Gates (3 Nos) at Millenium Park along Ring Road between ISBT Sarai Kale Khan & Bhairon Raod. | M/s Nafees Constn. | 2,20,660/- | 22.09.10 | 09.08.10 | Do | -- | -- |