# DELHI DEVELOPMENT AUTHORITY

HORTICULTURE DIVISION NO. IV

SHEIKH SARAI PH. – I, NEW DELHI – 17

IN LIEW OF P.W.D. – 6

Press - NIT No. 17/Hort.IV/DDA/2004-2005.

Sealed item rate tenders for the following works are invited by the Joint Director, Hort. Divn. No. IV.DDA up to 3.00 P.M. on 10.02.2005 on behalf of DDA from the registered contractors of appropriate class of DDA, CPWD, MES, P & T and Railway which shall be opened on the same day at 3.30 P.M. at Ground Floor, Vikas Minar, DDA Office. The tender documents can be had on any working day from CAU (SWZ) Vasant Kunj, DDA Office & Sale Counter, Ground Floor, Vikas Minar, DDA Office between the hours 10.00 A.M. to 3.00 P.M. on payment of Cost Mentioned against each work (non-refundable) on production of Enlistment Registration Certificate, Valid registration with works contract cell of sales tax Deptt. of G. N. C. T. D. and Tax clearance Certificate issued by the works contract cell in form – X. Sale of tender documents will be stopped on 7.2.2005 the submission of tender, opening of the same and entry of the contractor(s)/ their authorised representative(s) to the place of opening shall be provided as in clause 3(a), (b), (c) of PWD forming part of the tender documents.

Earnest money should accompany the tender form in a call depost receipt or demand draft of a scheduled Bank guaranteed by the Reserve Bank of India in favour of Sr. A. O. (CAU) SWZ, DDA. The tender of the contractor who does not enclose earnest money in prescribed manner shall be summarily rejected.

## S. No.		Name of Work				Estt. Cost	Earnest 	Cost of 	Time

## Money 	Tender		Allowed

## M/o completed scheme of N. A. II under SWZ

## S.H.: Clearing of jungle, paintig, removal of malba,

## Clearing grass, S/o polythene bags, Bio-fertilizer and

## Earthern pots at M/o Distt. park at Hauz Khas i/c

## Rosserium.

### Rs. 194601/-	Rs. 3892/-	Rs. 500/-	30 Days

- -Do- S. H.: - Upgradation of lawn, supplying, stacking

spreading of good earth, cowdung manure, Jamuna

sand, Removal of malba, trenching, fine dressing and

grassing and cutting, levelling and dressing by J.C.B. at

M/o NHP Pkt. 9, Sector – B, Vasant Kunj.

##### Rs. 194579/-	Rs. 3892/-	Rs. 500/-	45 Days

- –Do- S. H.: -  Painting, S/o Neem Oil Cake, wormy

compost, Agri sorb plus, R. H. Pipe at M/o Aff. M. P.

green area Sultan Garhi Tomb at Rangpuri.

Rs. 118640/-	Rs. 2373/-	Rs. 500/-	30 Days

- –Do- S. H.: -  Supplying, stacking and spreading

of earth, Red Bajri, Supply of R. H. Pipe, Polythene bags

Neem Oil Cake, Insecticides and pesticides chemical

Fertilizer at M/o Mehrauli complex Ph. I- and II.

Rs. 198036/-	Rs. 3961/-	Rs. 500/-	30 Days

- –Do- S. H.: -  Painting on old steel items, Supply

of earthern pots, cement pots, and polythene bags

at M/o Mehrauli complex Ph. – III and IV.

Rs. 138200/-	Rs. 2764/-	Rs. 500/-	30 Days

Other terms and conditions of NIT shall remain unchanged.

No. F. 1(2) Hort.IV/DDA/2004-05/1442				Dated 31/01/2005

Dy. Director (Hort.)

Hort. Divn. No. IV.DDA