Details of Contractor Concluded During the Month of January, 2010

DIVISION NO. SED-11/DDA

| 1. | 2. | 3. | 4. | 5. | 6. | 7. | 8. | 9. | 10. | 11. | 12. | 13. | 14. | 15. | 16. | 17. | 18. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Tender No. | Item nature of work | Made of tender Enquiry | Dt. Of public action of NIT | Type of Bidding (Single/ -two Bid System) | Last Dt. Of receipt of tender | Nos. of tenders recd | Nos. & name of parties not qualified after technical evaluation | Whether contractor awarded to lowest tender evaluated LI | Contract No. & Date | Name of Contract | Name of Contractor | Value of contract | Schedule dt. Of completion of supplies contract | Actual dt. Of start of work | Actual dt. Of completion | Reasons for delay if any | Remarks |
| 24/SED-11/09-10 | Maint work | Item rate | 25.06.09 | Single | 08.07.09 | 6 Nos | N.A | Yes | Agmt. 36 SED-11/ 09-10 | Replacement of old rusted G.I. & SCI etc in staff flats at A.G.V.C. | Shri Devi Ram | 45,520/- | 10.10.09 | 11.09.09 | 09.10.09 | -- | -- |
| 68/SED-11/08-09 | Maint work | Item rate | 27.11.09 | Single | 05.12.09 | Single | N.A | Yes | Agmt. 74 SED-11/ 09.10 | Pdg. Furniture for C/o Viewing Gallery & Allied worked at Shanti Stupa. | Shri Harinder Singh | 35,840/- | 15.01.10 | 09.01.10 | 12.01.10 | -- | -- |
| 06/SED-11/09-10 | Maint work | Item rate | 29.04.09 | Single | 12.05.09 | 2 Nos | N.A | Yes | Agmt. 04 SED-11/ 09-10 | Supply of potable water through tanker at Institutional area Tuglakabad. | M/s R.K. Builders | 5,52,600/- | 27.11.09 | 28.05.09 | 31.12.09 | -- | EOT granted without lavy of compensation |
| 03/SED-11/09-10 | Maint work | Item rate | 02.04.09 | Single | 11.04.09 | 4 Nos | N.A | Yes | Agmt. 03 SED-11/ 05-06 | Scavanging of circulation area & upkeep of drainge system at Vikas Sadan | M/s Varshany Constn. Co. | 1,47,000/- | 25.11.09 | 26.05.09 | 03.01.10 | -- | -DO- |
| 34/SED-11/09-10 | Maint work | Item rate | 17.07.09 | Single | 25.07.09 | 3 Nos | N.A | Yes | Agmt. 38 SED-11/ 09-10 | C/o internal Manholes and repair of Sewer line at Vikas Sadan | M/s Varshany Constn. Co. | 84,056/- | 17.10.09 | 18.09.09 | 16.10.09 | -- | -- |
| 13/SED-11 /09-10 | Maint work | Item rate | 15.05.09 | Single | 30.05.09 | 5 Nos | N.A | Yes | Agmt. 22 SED-11/ 09-10 | Renovation of Toilets of C-1, Block at Vikas Sadan | Shri Rajeev Sehgal | 10,33,898/- | 26.09.09 | 27.07.09 | 16.10.09 | -- | EOT granted without lavy of compensation |
| 55/SED11/09-10 | Maint work | Item rate | 24.09.09 | Single | 03.10.09 | 3 Nos | N.A | Yes | Agmt. 69 SED-11/ 09-10 | C/o Ched (Aerylie Sheet) for Shaft etc. in Staff Flats at A.G.V.C | Shri Mange Ram | 24,281/- | 11.01.10 | 12.12.09 | 11.01.10 | -- | -- |
| 27/SED-11/09-10 | Maint work | Item rate | 18.07.09 | Single | 25.07.09 | 4 Nos | N.A | Yes | Agmt. 30 SED-11/ 09-10 | Raising of Boundary Wall above ground level in kubristan Dakshipuri Tughlakabad Institutional area. | Shri Rajender Kumar | 9,56,064/- | 03.11.09 | 04.09.09 | 30.10.09 | -- | -- |
| 66/SED-11/09-10 | Maint work | Item rate | 09.11.09 | Single | 18.11.09 | 4 Nos | N.A | Yes | Agmt. 77 SED-11/ 09-10 | Soil investigation of site for Prarthna Asthal/ viewing Gallery at Sarai Kale Khan | M/s Magma Infrastructure (P) Ltd. | 67,500/- | 10.02.09 | 11.01.09 | -- | -- | Work in progress |
| 86/SED-11/09-10 | Maint work | Item rate | 18.12.09 | Single | 26.12.09 | Single | N.A | Yes | Agmt. 02 SED-11/ 09-10 | Supply of potable water through Tankers at institutional area Tughlakabad. | M/s R.K. Builders | 2,20,725/- | 11.04.10 | 12.01.10 | -- | -- | -Do- |
| 67/SED-11/09-10 | Maint work | Item rate | 02.12.09 | Single | 11.12.09 | 6 Nos | N.A | Yes | Agmt. 79 SED-11/ 09-10 | C/o Stone wall & fencing at Shanti Stupa Millennium Park at Sarai Kale Khan | M/s R.K. Constn. Co. | 5,72,070/- | 13.03.10 | 14.01.10 | -- | -- | -Do- |
| 71/SED-11/09-10 | Maint work | Item rate | 02.12.09 | Single | 11.12.09 | 4 Nos | N.A | Yes | Agmt. 80 SED-11/ 09-10 | Restoration of footpath in Saket Sports Complex to Pushp Vihar Telephone Exchange | M/s Arch Constn. | 2,52,600/- | 03.02.10 | 15.01.10 | -- | -- | -Do- |
| 69/SED-11/09-10 | Maint work | Item rate | 27.11.09 | Single | 05.12.09 | 2 Nos | N.A | Yes | Agmt. 81 SED-11/ 09-10 | Repair of Foot Path around Vikas Sadan | Shri Ramesh | 73,700/- | 15.02.10 | 16.01.10 | -- | -- | -Do- |
| 54/SED-11/09-10 | Maint work | Item rate | 24.09.09 | Single | 03.10.09 | 4 Nos | N.A | Yes | Agmt. 82 SED-11/ 09-10 | Repair of 4 Nos R.O Plant in Millennium Park at Sarai Kale Khan | M/s Sandeep Traders | 57,000/- | 17.02.10 | 18.01.10 | -- | -- | -Do- |
| 52/SED-11/09-10 | Maint work | Item rate | 11.12.09 | Single | 19.12.09 | 2 Nos | N.A | Yes | Agmt. 83 SED-11/ 09-10 | Pdg. & installation of Material testing equipment for Quality Control Lab in Village Complex Khel Goan | M/s Standard Seientific Co. | 4,58,069/- | 20.02.10 | 21.01.10 | -- | -- | -Do- |
| 83/SED-11/09-10 | Maint work | Item rate | 18.12.09 | Single | 26.12.09 | 2 Nos | N.A | Yes | Agmt. 84 SED-11/ 09-10 | Seavenging of circulation area & upkeep of drainage system at Vikas Sadan | Shri Harinder Singh | 1,41,558/- | 24.07.10 | 25.01.10 | -- | -- | -Do- |
| 79/SED-11/09-10 | Maint work | Item rate | 16.12.09 | Single | 23.12.09 | 3 Nos | N.A | Yes | Agmt. 85 SED-11/ 09-10 | Re-Development of 3 Nos Tube well in Millennium Park at Sarai Kale Khan | M/s Shri Datta Krupa Enterprises | 1,30,500/- | 24.03.10 | 25.01.10 | -- | -- | -Do- |
| 80/SED-11/09-10 | Maint work | Item rate | 16.12.09 | Single | 23.12.09 | 2 Nos | N.A | Yes | Agmt. 86 SED-11/ 09-10 | General repair & Maint. of Office Complex Q.C Lab at A.G.V. Complex | M/s Civil Constn. Co. | 82,007/- | 24.03.10 | 25.01.10 | -- | -- | -Do- |
| 72/SED-11/09-10 | Maint work | Item rate | 08.12.09 | Single | 19.12.09 | 2 Nos | N.A | Yes | Agmt. 87 SED-11/ 09-10 | Maint./repair of 2 Nos. R.O. Plant (50 Liter) at Shanti Stupa in Millennium Park | M/s Aqua Prompt Services | 37,840/- | 10.02.10 | 01.02.10 | -- | -- | -Do- |
| 58/SED-11/09-10 | Maint work | Item rate | 10.11.09 | Single | 21.11.09 | 4 Nos | N.A | Yes | Agmt. 88 SED-11/ 09-10 | Renovation of Toilets of B-2 side at Vikas Sadan | Shri Rajender Kumar | 13,14,853/- | 60 days of actual working | 01.02.10 | -- | -- | -Do- |