Details of Contractor Concluded During the Month of December, 2009

DIVISION NO. SED-11/DDA

| 1. | 2. | 3. | 4. | 5. | 6. | 7. | 8. | 9. | 10. | 11. | 12. | 13. | 14. | 15. | 16. | 17. | 18. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Tender No. | Item nature of work | Made of tender Enquiry | Dt. Of public action of NIT | Type of Bidding (Single/ -two Bid System) | Last Dt. Of receipt of tender | Nos. of tenders recd | Nos. & name of parties not qualified after technical evaluation | Whether contractor awarded to lowest tender evaluated LI | Contract No. & Date | Name of Contract | Name of Contractor | Value of contract | Schedule dt. Of completion of supplies contract | Actual dt. Of start of work | Actual dt. Of completion | Reasons for delay if any | Remarks |
| 26/SED-11/09-10 | Maint work | Item rate | 16.07.09 | Single | 26.07.09 | 3 Nos | N.A | Yes | Agmt. 32 SED-11/ 09-10 | Water proofing of tile slope roofing at Siri Fort Sports Complex. | Shri Anil Kumar | 4,49,000/- | 18.09.09 | 04.09.09 | 28.10.09 | -- | EOT granted without lavy of compensation |
| 87/SED-11/08-09 | Maint work | Item rate | 06.12.08 | Single | 16.12.08 | Single | N.A | Yes | Agmt. 108 SED-11/ 08-09 | Repair of Steel window/ventilators in Vikas Sadan | Shri Surender Bhardwaj | 1,76,500/- | 13.05.09 | 14.03.09 | 01.05.09 | -- | -- |
| 41/SED-11/09-10 | Maint work | Item rate | 19.08.09 | Single | 29.08.09 | 3 Nos | N.A | Yes | Agmt.50 SED-11/ 09-10 | Renovation Office of Chief Engineer, Head Quarter ‘B’ Block Vikas Sadan | Shri Mange Ram | 81,005/- | 10.11.09 | 11.10.09 | 09.11.09 | -- | -- |
| NIQ/ SED-11 / 05-06909ge Ram e of Chief Engineer, Head Quarter 'an 00000000000000000000000000000000000000000000000000000000000000000000000000 | Maint work | Item rate | 15.09.05 | Single | 20.10.05 | 3 Nos | N.A | Yes | Agmt. 28 SED-11/ 05-06 | Operate & M/o 4 Nos. R.O plants at Vikas Sadan | M/S B.S. Engineers | 21,60,000/- | 19.08.09 | 20.06.06 | 19.11.06 | -- | EOT granted without lavy of compensation |
| 19/SED-11/09-10 | Maint work | Item rate | 22.05.09 | Single | 30.05.09 | 2 Nos | N.A | Yes | Agmt. 15 SED-11/ 09-10 | Day to day M/O Cricket Practice Pitches (2 Nos) at Lala Lajpat Rai Memorial Park at Lajpat Nagar. | M/S Om Parkash Contractor. | 2,35,350/- | 26.12.09 | 27.06.09 | 06.12.09 | -- | -- |
| 55/SED-11 /0910 | Architect drawing | Item rate | 24.09.09 | Single | 03.10.09 | 3 Nos | N.A | Yes | Agmt. 69 SED-11/ 09-10 | C/o Shed (Aerylic Sheet ) for Shaft etc. in Staff Flats A.G.V.C | Shri Mange Ram | 24,281/- | 11.01.10 | 12.12.09 | -- | -- | Work in Progress |
| 61/SED11/09-10 | Maint work | Item rate | 26.10.09 | Single | 28.10.09 | 2 Nos | N.A | Yes | Agmt. 71 SED-11/ 09-10 | Renovation of Table Tennis, Billards Room at Vikas Sadan | Shri Mange Ram | 5,72,470/- | 20.01.10 | 21.12.09 | -- | -- | -Do- |
| 63/SED-11/09-10 | Maint work | Item rate | 21.11.09 | Single | 27.11.09 | 2 Nos | N.A | Yes | Agmt. 72 SED-11/ 09-10 | Replacement of old defective wooden flooring of Aerobic Hall at Siri Fort Sports Complex | M/S Nafees Constn. | 9,38,210/- | 14.01.10 | 31.1209 | -- | -- | -Do- |
| 53/SED-11/09-10 | Maint work | Item rate | 14.10.09 | Single | 20.10.09 | 5 Nos | N.A | Yes | Agmt. 73 SED-11/ 09-10 | Repair of Road & Parking area infront of Siri Fort Auditorium | M/S R.K.Costn. Co. | 3,79,928/- | 21.01.10 | 01.01.10 | -- | -- | Work in progress |
| 68/SED-11/09-10 | Maint work | Item rate | 27.11.09 | Single | 05.12.09 | Single | N.A | Yes | Agmt. 74 SED-11/ 09-10 | Providing Furniture for C/o Viewing Gallery & Allied works at Shanti Stupa | Shri Harinder Singh | 35,840/- | 15.01.10 | 09.01.10 | -- | -- | Work in progress |
| 64/SED-11/09-10 | Maint work | Item rate | 04.11.09 | Single | 13.11.09 | 3 Nos | N.A | Yes | Agmt. 75 SED-11/ 09-10 | General repair of Office of CE (CGD-2010) Office at A.G.V.C | M/S Civil Constn. Co. | 2,61,372/- | 08.03.10 | 09.01.10 | -- | -- | -Do- |
| 65/SED-11/09-10 | Maint work | Item rate | 04.11.09 | Single | 13.11.09 | 3 Nos | N.A | Yes | Agmt. 76 SED-11/ 09-10 | General repair of Division Office C.G.D-3 & SE/CC-2 at A.G.V.C | M/S Civil Constn. Co. | 54,376/- | 08.03.10 | 09.01.10 | -- | -- | -Do- |