Details of Contractor Concluded During the Month of December, 2010

DIVISION NO. SED-11/DDA

| 1. | 2. | 3. | 4. | 5. | 6. | 7. | 8. | 9. | 10. | 11. | 12. | 13. | 14. | 15. | 16. | 17. | 18. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Tender No. | Item nature of work | Made of tender Enquiry | Dt. Of public action of NIT | Type of Bidding (Single/ -two Bid System) | Last Dt. Of receipt of tender | Nos. of tenders recd | Nos. & name of parties not qualified after technical evaluation | Whether contractor awarded to lowest tender evaluated LI | Contract No. & Date | Name of Contract | Name of Contractor | Value of contract | Schedule dt. Of completion of supplies contract | Actual dt. Of start of work | Actual dt. Of completion | Reasons for delay if any | Remarks |
| 62/SED-11 /09-10 | Maint work | Item rate | 08.12.09 | Single | 18.11.09 | 4 Nos | N.A | Yes | Agmt. 94 SED-11/ 09-10 | SH: Replacement of damaged glass panes for Vikas Sadan. | M/s Madhu Kar Constn. | 2,57,001/- | 13.08.10 | 14.02.10 | 11.10.10 | -- | EOT granted without lavy of compensation |
| 44/SED-11 /10-11 | Maint work | Item rate | 26.08.10 | Single | 04.09.10 | 2 Nos | N.A | Yes | Agmt. 37 SED-11/ 10-11 | SH: P/F modular furniture in C.V.O. Office at Vikas Sadan. | M/s Newage Furniture Innovations Pvt. Ltd. | 5,61,150/- | 26.10.10 | 07.10.10 | 23.10.10 | -- | -- |
| 16/SED-11/10-11 | Dev. Work | Item rate | 05.08.10 | Single | 13.08.10 | 7 Nos. | N.A | Yes | Agmt. 36 SED-11/ 10-11 | SH: Repair of stone wall at Millennium Park Sarai Kale Khan. | M/s Arch Constn. | 5,11,092/- | 13.11.10 | 30.09.10. | 27.11.10 | -- | EOT granted without lavy of compensation |
| 107/SED-11/09-10 | Maint work | Item rate | 16.02.10 | Single | 27.02.10 | 8 Nos | N.A | Yes | Agmt.04 SED-11/ 10-11 | SH: C/o damaged & remaining Gap in Boundary wall toward village Khirki | Shri Sudhir Kumar | 9,50,024/- | 18.07.10 | 19.04.10 | 16.08.10 | -- | -DO- |
| 14/SED-11/10-11 | Maint work | Item rate | 05.08.10 | Single | 13.08.10 | 6 Nos | N.A | Yes | Agmt.35 SED-11/ 10-11 | SH: Repair & relaying of interlocking paver block in parking area & foot path etc. | M/s Arch Constn. | 9,46,466/- | 29.10.10 | 30.09.10 | 26.11.10 | -- | -DO- |
| 92/SED-11/09-10 | Maint work | Item rate | 24.11.09 | Single | 02.01.10 | 4 Nos | N.A | Yes | Agmt.91 SED-11/ 09-10 | SH: Day to day maint. Of Toilets fitting & fixtures and other mise. Work at Vikas Sadan. | Shri K.K. Rana | 4,55,436/- | 10.11.10 | 11.02.10 | 10.11.10 | -- | -- |
| 75/SED-11/09-10 | Maint work | Item rate | 11.12.09 | Single | 19.12.09 | 5 Nos | N.A | Yes | Agmt.112 SED-11/ 09-10 | SH: Street scaping & beautification of Road & Path from Vikas Sadan to Safdarjang Terminal. | Shri Sumit Kumar Saroha | 3,01,557/- | 14.04.10 | 15.03.10 | 12.04.10 | -- | -- |
| 59/SED-11/09-10 | Maint work | Item rate | 12.10.09 | Single | 21.10.09 | Single | N.A | Yes | Agmt.64 SED-11/ 09-10 | SH: Disposal of waste Testing Material by Mechanical Transport from Q.C. (Lab) at A.G.V. Complex. | Shri Mange Ram | 49,000/- | 22.11.10 | 23.11.09 | 22.11.09 | -- | -- |
| 33/SED-11/09-10 | Maint work | Item rate | 31.07.09 | Single | 13.08.09 | 02 Nos | N.A | Yes | Agmt. 33 SED-11/ 09-10 | SH: Supplying of drinking water through tankers in Office of CE (CWG) and Q.C. Lab at A.G.V. Complex. | M/s R.K. Builders | 5,46,150/- | 05.09.10 | 06.09.09 | 30.10.10 | -- | EOT granted without lavy of compensation |
| 50/SED-11/10-11 | Maint work | Item rate | 12.10.10 | Single | 27.10.10 | 4 Nos | N.A | Yes | Agmt. 67 SED-11/ 10-11 | SH: Upkeep of Office furniture at Vikas Sadan. | M/s India Trading Co. | 4,66,932/- | 12.12.11 | 13.12.10 | Work in progress | -- | -- |
| 45/SED-11/10-11 | Maint work | Item rate | 28.10.10 | Single | 06.11.10 | 3 Nos | N.A | Yes | Agmt. 68 SED-11/ 10-11 | SH: Repair/ Renovation of venetian Blinds at Vikas Sadan | M/s Malhotra Surgicals | 5,05,550/- | 18.12.11 | 19.12.10 | - DO - | -- | -- |
| 57/SED-11/10-11 | Maint work | Item rate | 16.11.10 | Single | 27.11.10 | 5 Nos | N.A | Yes | Agmt. 69 SED-11/ 10-11 | SH: Repair of Door Closer floor spring & Alumunium door at Vikas Sadan | M/s Bahl Construction | 65,507/- | 31.12.11 | 01.01.11 | - DO - | -- | -- |
| 54/SED-11 /10-11 | Maint work | Item rate | 11.12.10 | Single | 27.11.10 | 5 Nos | N.A | Yes | Agmt. 70 SED-11/ 10-11 | SH: Painting and white washing in rooms and corridors at Vikas Sadan | M/s Bahl Construction | 1,15,977/- | 30.06.11 | 01.01.11 | - DO - | -- | -- |
| 53/SED-11/10-11 | Maint work | Item rate | 12.11.10 | Single | 20.11.10 | 7 Nos | N.A | Yes | Agmt. 71 SED-11/ 10-11 | SH: Sweeping of Park & Green area in Children Park at Lado Sarai | M/s Bahl Construction | 30,060/- | 30.06.11 | 01.01.11 | -DO- | -- | -- |
| 56/SED-11 /10-11 | Maint work | Item rate | 12.11.10 | Single | 20.11.10 | 4 Nos | N.A | Yes | Agmt.72 SED-11/ 10-11 | SH: Cleaning of toilets pantries sweeing & mopping of Office corridors in Office Complex of CE (CWG) Q.C. Lab CC -2 & Division of CGD-3 at A.G.V. Complex. | M/s Bahl Construction | 1,54,935 | 31.12.11 | 01.01.11 | DO- | -- | -- |