Details of Contractor Concluded During The Month of June, 2009

Division No. SED-11/DDA

| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Tender No. | Item nature of work | Made of tender Enquiry | Dt. Of public action of NIT | Type of Bidding (Single/- two Bid System) | Last Dt. Of receipt of tender | Nos. of tenders recd | Nos. & name of parties not qualified after technical evaluation | Whether contractor awarded to lowest tenderer evaluated LI | Contract No. & Date | Name of Contract | Name of contractor | Value of contract | Scheduled dt. Of complete on of supplies contract | Actual dt. Of start of work | Actual dt. of completion | Reasons for delay if any | Remarks |
| 91/SED-11/08-09 | Maint. work | Item Rate | 16.12.08 | Single | 30.12.08 | 2 Nos | N.A | Yes | Agmt.104/ SED-11 / 08-09 | SH: Water Proofing treatment in roofing and false ceiling below AC sheet in corridor of Q.C. lab at AGVC. | Sh. Mage Ram | 1,63,094/- | 07.05.09 | 07.03.09 | 05.05.09 | -- | -- |
| 28/SED-11/07-08 | Maint. work | Item Rate | 16.12.07 | Single | 01.01.08 | 2 Nos | N.A | Yes | Agmt.59/ SED-11 / 07-08 | SH: Misc works in ‘C’ Block, Viaks Sadan | Sh. Deepak Sharma | 4,26,721/- | 07..03.08 | 06.04.08 | 04.04.08 | -- | -- |
| 93/SED-11/08-09 | Maint. work | Item Rate | 16.12.08 | Single | 30.12.08 | 2 Nos | N.A | Yes | Agmt.101/ SED-11 / 08-09 | SH: P/F Retro Graphic Sing Board etc. at G.G.D-D & SE/CC-5 office at AGVC | M/s Anand const. co. | 97,510/- | 24.0409 | 26.02.09 | 23.04.09 | -- | -- |
| 94/SED-11/08-09 | Maint. work | Item Rate | 31.12.08 | Single | 14.01.09 | 5 Nos | N.A | Yes | Agmt.105/ SED-11 / 08-09 | SH: Repair of G.I. Line in Millennium Park at Sarai kale Khan | Sh. Surender Bhardwaj | 4,50,790/- | 09.05.09 | 09.03.09 | 08.05.09 | -- | -- |
| 35/SED-11/08-09 | Maint. work | Item Rate | 14.08.08 | Single | 22.08.08 | 7 Nos | N.A | Yes | Agmt.40/ SED-11 / 08-09 | SH: P/F P.V.C rain water pipe at Viaks Sadan. | Sh. Harinder Singh | 3,90,724/- | 02.12.08 | 03.10.08 | 01.12.08 | -- | -- |
| 40/SED-11/08-09 | Maint. work | Item Rate | 26.09.08 | Single | 03.10.08 | 3 Nos | N.A | Yes | Agmt.56/ SED-11 / 08-09 | SH: Cleaning of toilets at all office at all floors and shafts in Press Building & ESS building At Vikas Sadan | M/s Aleena Enterprises | 4,05,600/- | 22.04.09 | 14.10.08 | 05.06.09 | -- | E.O.T granted without levy of compensation |
| 37/SED-11/08-09 | Maint. Work | Item Rate | 26.09.08 | Single | 03.10.08 | 2 Nos | N.A | Yes | Agmt.55/ SED-11 / 08-09 | SH: Maint & up keep of ‘B’ Block cleaning & Mopping of G. F. to 7th floor at Vikas Sadan. | M/s Anil Enterprises | 9,82,800/- | 22.04.09 | 23.10.08 | 05.06.09 | -- | do |
| 39/SED-11/08-09 | Maint. work | Item Rate | 26.09.08 | Single | 03.10.08 | 2 Nos | N.A | Yes | Agmt.54/ SED-11 / 08-09 | SH: Maint & Up keeping of Housing wing in D- Block, Badminton Hall, Auction Hall, Gallery between A&C Block, Shaft & Toilets at Vikas Sadan. | M/s Anil Enterprises | 6,53,640/- | 22.04.09 | 23.10.08 | 05.06.09 | -- | do |
| 107/ SED-11/08-09 | Maint. work | Item Rate | 13.01.09 | Single | 21.01.09 | 3 Nos | N.A | Yes | Agmt.109/ SED-11 / 08-09 | SH: Repair of Foot path at Vikas Sadan | M/s Varshnay Const. Co. | 69,560/- | 16.04.09 | 28.03.09 | 07.04.09 | -- | -- |
| 07/SED-11/09-10 | Maint. work | Item Rate | 29.04.09 | Single | 12.05.09 | 2 Nos | N.A | Yes | Agmt.9/ SED-11 / 09-10 | SH: Maint & up keep of ‘B’ Block cleaning & Mopping of G. F. to 7th floor at Vikas Sadan. | M/s Anil Enterprises | 10,29,600/- | 11.12.09 | 12.06.09 | Work in Progress | -- | -- |
| 09/SED-11/09-10 | Maint. work | Item Rate | 29.04.09 | Single | 12.05.09 | 2 Nos | N.A | Yes | Agmt.10/ SED-11 / 09-10 | SH: Maint & Up keeping of Housing wing in D- Block, Badminton Hall, Auction Hall, Gallery between A&C Block, Shaft & Toilets at Vikas Sadan. | M/s Anil Enterprises | 6,78,600/- | 11.12.09 | 12.06.09 | Work in Progress | -- | -- |
| 10/SED-11/09-10 | Maint. work | Item Rate | 29.04.09 | Single | 12.05.09 | 2 Nos | N.A | Yes | Agmt.11/ SED-11 / 09-10 | SH: Maint. & upkeep of A- Block cleaning and mopping of all floors i/c cleaning of toilets of all floors and shafts etc. | M/s Prime Services | 4,94,520/- | 11.12.09 | 12.06.09 | Work in Progress | -- | -- |
| 08/SED-11/09-10 | Maint. work | Item Rate | 29.04.09 | Single | 12.05.09 | 2 Nos | N.A | Yes | Agmt.12/ SED-11 / 09-10 | SH: Cleaning of toilets, Offices at all floors and shaft in C- Block, Vikas Sadan | M/s Prime Services | 4,94,520/- | 11.12.09 | 12.06.09 | Work in Progress | -- | -- |
| 11/SED-11/09-10 | Maint. work | Item Rate | 29.04.09 | Single | 12.05.09 | 3 Nos | N.A | Yes | Agmt.13/ SED-11 / 09-10 | SH: Cleaning of toilets at all office at all floors and shafts in Press Building & ESS building At Vikas Sadan | M/s Aleena Enterprises | 3,12,000/- | 13.012.09 | 14.06.09 | Work in Progress | -- | -- |
| 109/SED-11/08-09 | Maint. work | Item Rate | 06.04.09 | Single | 15.04.09 | 3 Nos | N.A | Yes | Agmt.14/ SED-11 / 09-10 | SH: Sweeping of Parking, path & Green area at Children Park at Lado Sarai | Sh. Sukhwant Singh | 71,100/- | 24.12.09 | 25.06.09 | Work in Progress | -- | -- |
| 19/SED-11/09-10 | Maint. work | Item Rate | 22.05.09 | Single | 30.05.09 | 2 Nos | N.A | Yes | Agmt.15/ SED-11 / 09-10 | SH: Day by day maint. Of Cricket Practice Pitches (2 Nos) at Lala Lajpat Rai Memorial Park at Lala Lajpat Nagar. | M/s Om Parkash Contractor | 2,35,350/- | 26.12.09 | 27.06.09 | Work in Progress | -- | -- |
| 15/SED-11/09-10 | Maint. work | Item Rate | 15.05.09 | Single | 26.05.09 | 7 Nos | N.A | Yes | Agmt.16/ SED-11 / 09-10 | SH: Constn. Of Boundary wall around in Vikas Sadan | Sh. Harinder Singh | 5,51,196/- | 28.08.09 | 29.06.09 | Work in Progress | -- | -- |