Details of Contractor Concluded During the Month of May, 2010

DIVISION NO. SED-11/DDA

| 1. | 2. | 3. | 4. | 5. | 6. | 7. | 8. | 9. | 10. | 11. | 12. | 13. | 14. | 15. | 16. | 17. | 18. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Tender No. | Item nature of work | Made of tender Enquiry | Dt. Of public action of NIT | Type of Bidding (Single/ -two Bid System) | Last Dt. Of receipt of tender | Nos. of tenders recd | Nos. & name of parties not qualified after technical evaluation | Whether contractor awarded to lowest tender evaluated LI | Contract No. & Date | Name of Contract | Name of Contractor | Value of contract | Schedule dt. Of completion of supplies contract | Actual dt. Of start of work | Actual dt. Of completion | Reasons for delay if any | Remarks |
| 103/SED-11/ 09-10 | Maint. Work | Item rate | 19.01.2010 | Single | 30.01.2010 | 3 Nos | N.A | Yes | Agmt. 108 SED-11/ 09-10 | Deposit Work SH: Restoration of damaged main road at Distt. Center at Saket damaged by MTNL | M/s Civil Constn. Co. | 1,84,917/- | 13.04.10 | 14.03.10 | 12.04.2010 | -- | -- |
| 11/SED-5 /08-09 | Dev. work | Item rate | 10.02.2009 | Single | 13.02.2009 | 3 Nos | N.A | Yes | Agmt. 02 SED-5/ 09-10 and Agmt.48 SED-11/ 09-10 | C/o Boundary / Railing around water body at Satpula Lake Complex near Chirag Delhi. | Sh. Mahender Kumar | 6,55,594/- | 26.06.09 | 27.04.09 | 12.11.2009 | -- | EOT granted without lavy of compensation |
| 66/SED-11/ 9-10 | Dev. Work | Item rate | 09.11.2009 | Single | 18.11.2009 | 4 Nos. | N.A | Yes | Agmt. 77 SED-11/ 09-10 | Soil investigation of site for Prarthna Asthal/ viwing Gallery at Millennium Park | M/s Magma Infrastructure (P) Ltd. | 67,500/- | 10.02.10 | 11.01.10 | 10.02.2010 | -- | -- |
| 78/SED-11/ 09-10 | Dev. work | Item rate | 11.12.2009 | Single | 19.12.2009 | 4 Nos | N.A | Yes | Agmt. 96 SED-11/ 09-10 | D/o South Delhi Green Way. SH: Physical Survey by total station survey and demareation at site from Jawahar Lal Nehru Stadium to Sarai Kale Khan along Barapullah Nallah. | M/s Rathee Brothers | 1,67,010/- | 28.02.10 | 14.02.10 | 26.02.2010 | -- | -- |
| 61/SED-11/ 09-10 | Maint. Work | Item rate | 26.10.2009 | Single | 28.10.2009 | 2 Nos | N.A | Yes | Agmt. 71 SED-11/ 09-10 | SH: Renovation of Table Tennis, Billiards Room at Vikas Sadan. | Shri Mange Ram | 5,74,011/- | 20.01.10 | 21.12.09 | 19.01.2010 | -- | -- |
| 02/SED-11/ 10-11 | Maint. Work | Item rate | 01.05.2010 | Single | 12.05.2010 | 2 Nos | N.A | Yes | Agmt. 17 SED-11/ 10-11 | SH: Supply of potable water through tankers at Institutional area Tughlakabad. | M/s R.K. Builders | 4,83,300/- | 29.11.10 | 30.05.10 | Work in progress | -- | -- |
| 115/SED-11/ 09-10 | Maint. Work | Item rate | 29.03.2010 | Single | 09.04.2010 | 4 Nos | N.A | Yes | Agmt. 18 SED-11/ 10-11 | SH: Street Scaping & Beatification of Road from Vikas Sadan to Safdarjung Terminal by premixing. | M/s Road Tech | 26,31,582/- | 09.09.10 | 10.06.10 | Work in progress | -- | -- |
| 116/SED-11/ 09-10 | Maint. Work | Item rate | 29.03.2010 | Single | 09.04.2010 | 2 Nos | N.A | Yes | Agmt. 19 SED-11/ 10-11 | SH: Renovation of Toilets of C – 3 in Block – C, Vikas Sadan. | Shri Rajender Kumar | 8,87,439/- | 13.08.10 | 14.06.10 | Work in progress | -- | -- |
| 122/SED-11/ 09-10 | Maint. Work | Item rate | 09.04.2010 | Single | 20.04.2010 | 4 Nos | N.A | Yes | Agmt. 20 SED-11/ 10-11 | SH: C/o Foot path and Road Adjoining to Welcome Hotel and Plot No. D – 4 Saket. | Shri Mahinder Kumar | 9,90,450/- | 13.09.10 | 14.06.10 | Work in progress | -- | -- |