Details of Contractor Concluded during the month of  Feb,2009

DIVISION NO. SED-11/DDA

| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Tender No. | Item nature of work | Mode of tender Enquiry | Dt. Of public action of NIT | Type of Bidding (Single/-two Bid System) | Last Dt. Of receipt of tender | Nos. of tenders recd | Nos. & name of parties not qualified after technical evaluation | whether contractor awarded to lowest tendered/ evaluated LI | Contract No. & Date | Name of Contract | Name of contract or | Value of contract | Scheduled dt. Of complete on of supplies contract | Actual dt. Of start of work | Actual dt. Of completion | Reasons for delay if any | Remark |
| 13/SED-11/08-09 | Dev. work | Item rate | 25.05.08 | Single | 03.06.08 | 4 Nos. | N.A. | Yes | Agmt. 20/SED-11/08-09 | C/O of boundary wall adjoining L.S.C at Madan gir | M/S Varsheney Construction Co. | 8,57,300 /- | 27.10.08 | 28.07.08 | 15.12.08 | - | E.O.T. Granted with out levy of compensation |
| 20/SED-11/07-08 | Ment. Work | do | 01.08.07 | do | 06.08.07 | 3 Nos. | N.A. | Yes | 33/SED-11/07-08 | up keep of office furniture for B & D block Vikas Sadan | M/S India trading Co. | 5,59,151/- | 17.04.08 | 18.10.07 | 16.04.08 | - | - |
| 45/SED-11/08-09 | do | do | 18.08.08 | do | 26.08.08 | 5 Nos. | N.A. | Yes | 43/SED-1/08-09 | Re boring of Tube well(1 No. ) T.W. No. 2 near B.S.E.S at Institutional area Tughalakabad | M/S S.hri Datta Krupa enterprise | 5,25,900/- | 08.11.08 | 09.10.08 | 27.10.08 | - | - |
| 43/SED-11/08-09 | do | do | 17.08.08 | do | 29.08.08 | 12 Nos. | N.A. | Yes | 66/SED-11/08-09 | C/O shed with poly fiber sheet in fornt registrar office at Vikas Sadan | Sh. Rajender Kumar | 9,58,820/- | 28.12.08 | 14.11.08 | 26.12.08 | - | - |
| 47/SED-11/08-09 | do | do | 17.08.08 | do | 26.08.08 | 2 Nos. | N.A. | Yes | 70/SED-11/08-09 | Rectification of C.C. Path, Kerb stone , painting of grill and misc work of children park at lado sarai | Sh. Mange Ram | 2,75,643/- | 17.01.09 | 04.12.08 | 17.01.09 | - | - |
| 32/SED-11/08-09 | do | do | 20.07.08 | do | 26.07.08 | 7 Nos. | N.A. | Yes | 414/SED-11/08-09 | pdg. Peripheral path around Shanti stupa at Millienium Park | Sh. Harinder Singh | 2,99,547/- | 2.12.08 | 03.10.08 | 02.12.08 | - | - |
| 5/ SED-11/07-08 | do | do | 23.04.08 | do | 02.05.08 | 3 Nos. | N.A. | Yes | 16/ SED-11/08-09 | Dry-cleaning of shofa sets of B-Block Vokas Sadan | M/S India trading Co. | 64,000/- | 09.01.09 | 10.07.08 | 07.01.09 | - | - |
| 58/ SED-11/08-09 | do | do | 05.09.08 | do | 12.09.08 | 9 Nos. | N.A. | Yes | 68/ SED-11/08-09 | Repair /replacement of wooden door of corridor at Vikas Sadan | M/S Varsheney Construction Co. | 3,93,115/- | 28.01.09 | 29.11.08 | 27.01.09 | - | - |
| 44/ SED-11/08-09 | do | do | 22.10.08 | do | 31.10.08 | 3 Nos. | N.A. | Yes | 72/ SED-11/08-09 | re-boring of tub well (1)T.W. No. 1 near church in Institutional area Tughlakabad | M/S S.hri Datta Krupa enterprise | 4,66,000/- | 11.01.09 | 12.12.08 | 04.01.09 | - | - |
| 46/ SED-11/08-09 | do | do | 22.10.08 | do | 31.10.08 | 3 Nos. | N.A. | Yes | 73/ SED-11/08-09 | reboring of tubwell (1)Tt.W. No. 3 h in Institutional area Tuglakabad | M/S S.hri Datta Krupa enterprise | 4,66,000/- | 11.01.09 | 12.12.08 | 04.01.09 | - | - |
| 92/ SED-11/08-09 | do | do | 16.12.08 | do | 26.12.08 | 2 Nos. | N.A. | Yes | 93/ SED-11/08-09 | Pdg. Assembling wooden alimirah/ racks in the office complex of CE.(SEZ) at A.V.G.C. | M/S Civil Const. Co | 95,617/- | 11.03.09 | 12.02.09 | work in progress | - | - |
| 72/ SED-11/08-09 | do | do | 30.10.08 | do | 11.11.08 | 3 Nos. | N.A. | Yes | 94/ SED-11/08-09 | P/F of curtain cloths, venations blinds and chick etc. in the office CE(SEZ) at A.G.V.C. | M/S Anand Const. Co. | 73,140/- | 11.04.09 | 12.02.09 | do | - | - |
| 84/ SED-11/08-09 | do | do | 24.11.08 | do | 02.12.08 | 3 Nos. | N.A. | Yes | 95/ SED-11/08-09 | Re-development of tube well 3 No. at Lala Laj pat Memorial Park at Lajpat Nagar | M/S S.hri Datta Krupa enterprise | 1,06,500/- | 11.03.09 | 12.02.09 | 20.02.09 | - | - |
| 90/ SED-11/08-09 | do | do | 16.12.08 | do | 26.12.08 | 2 Nos. | N.A. | Yes | 96/ SED-11/08-09 | Re-development of tube well 3 No. at Millennium Park Sarai Kale Khan | M/S Anil & Bross Enterprises | 68,400/- | 11.04.09 | 12.02.09 | work in progress | - | - |
| 95/ SED-11/08-09 | do | do | 06.01.09 | DO | 14.01.09 | 4 Nos. | N.A. | Yes | 97/ SED-11/08-09 | P/F retro reflective board delinator and small etc. in both side of Siri Fort Auditorium, approach road leading to Siri Fort Sports Complex and Institutional area . | Sh. Jatinder Nath Soni | 7,33,129/- | 13.04.09 | 14.02.09 | do | - | - |
| 103/ SED-11/08-09 | do | do | 05.01.09 | do | 16.01.09 | 2 Nos. | N.A. | Yes | 98/ SED-11/08-09 | Pest control and ant termite treatment of staff flats at A.V.G.C. | M/S Pest Control Service of India | 1,49,491/- | 13.03.09 | 14.02.09 | do | - | - |
| 77/ SED-11/08-09 | do | do | 12.02.08 | do | 20.12.08 | 10 Nos. | N.A. | Yes | 99/ SED-11/08-09 | P/F Interlocking paver in parking area and footpath etc. at Millennium Park Sarai kale Khan | M/S Chhabra Enterprises | 3,18,276/- | 13.04.09 | 14.02.09 | do | - | - |
| 73/ SED-11/08-09 | do | do | 30.10.08 | do | 11.11.08 | 5 Nos. | N.A. | Yes | 100/ SED-11/08-09 | repair and painting of rain shelter , grill and benches at Millennium Park Sarai Kale Khan . | M/S Bahl Const. | 1,44,1722/- | 15.04.09 | 16.02.09 | do | - | - |
| 93/ SED-11/08-09 | do | do | 16.12.08 | do | 26.12.08 | 2 Nos. | N.A. | Yes | 101/ SED-11/08-09 | P/F retro Graphic sign board etrc. At at C.G.D. –III and SE CC-5 office at A.G.V.C. | M/S Anand Const. Co. | 97,510/- | 25.04.09 | 26.02.09 | do | - | - |
| 86/ SED-11/08-09 | do | do | 06.12.08 | do | 16.12.08 | 2 Nos. | N.A. | Yes | 102 / SED-11/08-09 | C/o of boundary wall of plot No. 1 , Block 10 & 11 In LSC Dakishin Puri | M/S Globe Const. Co. | 60,863/- | 05.04.09 | 06.03.09 | do | - | - |
| 99/ SED-11/08-09 | do | do | 14.01.09 | do | 21.01.09 | 4 Nos. | N.A. | Yes | 103/ SED-11/08-09 | repair of water case code in Millennium Park At Sarai Kale Khan | M/S Indian Enterprises | 4,21,808/- | 05.05.09 | 06.03.09 | do | - | - |
| 91/ SED-11/08-09 | do | do | 16.12.08 | do | 26.12.08 | 2 Nos. | N.A. | Yes | 104/ SED-11/08-09 | Water proofing treatment in roofing and false ceiling A.C. sheet in corridor at Q.C. lab A.G.V.C. | Sh. Mage Ram | 1,63,094/- | 07.05.09 | - | do | - | - |
| 94/ SED-11/08-09 | do | do | 31.12.08 | do | 14.01.09 | 5 Nos. | N.A. | Yes | 105/ SED-11/08-09 | repair of G .I. Line in Millennium Park At Sarai Kale Khan | Sh. Surender Bhardwaj | 4,50,790, | 09.05.09 | - | - | - | - |