Details of Contractor Concluded During the Month of April, 2010

DIVISION NO. SED-11/DDA

| 1. | 2. | 3. | 4. | 5. | 6. | 7. | 8. | 9. | 10. | 11. | 12. | 13. | 14. | 15. | 16. | 17. | 18. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Tender No. | Item nature of work | Made of tender Enquiry | Dt. Of public action of NIT | Type of Bidding (Single/ -two Bid System) | Last Dt. Of receipt of tender | Nos. of tenders recd | Nos. & name of parties not qualified after technical evaluation | Whether contractor awarded to lowest tender evaluated LI | Contract No. & Date | Name of Contract | Name of Contractor | Value of contract | Schedule dt. Of completion of supplies contract | Actual dt. Of start of work | Actual dt. Of completion | Reasons for delay if any | Remarks |
| 109/SED-11/09-10 | Dev. Work | Item rate | 11.02.10 | Single | 16.02.2010 | 4 Nos | N.A | Yes | Agmt. 01 SED-11/ 10-11 | D/o South Delhi Greenways. C/o Path, Amphitheatre, Culverts, Fountains & other misc. work from Jawaharlal Nehru Stadium to Sarai Kale Khan along Barapulla Nallah. | M/s K.R. Anand | 5,58,09,930/- | 17.09.10 | 18.04.10 | Work in progress | -- | -- |
| 95/SED-11/09-10 | Dev. work | Item rate | 20.01.10 | Single | 02.02.2010 | 10 Nos | N.A | Yes | Agmt. 02 SED-5/ 07-08 and Agmt.43 SED-11/ 10-11 | P/ Laying HDPE pipe line from STP pumping station in Qutab Golf Course at Lado Sarai (Horticulture Purposes). | M/s Gour Constn. | 45,32,362/- | 18.10.10 | 19.04.10 | Work in progress | -- | -- |
| 93/SED-11/9-10 | Deposit Work | Item rate | 20.01.10 | Single | 02.02.10 | 4 Nos. | N.A | Yes | Agmt. 03 SED-11/ 10-11 | Restoration of damaged Road in front of Plot No. D -2 and side of C- 1 at Distt. Center Saket. | Shri Dharmender Sharma | 10,61,852/- | 18.07.10 | 19.04.10 | Work in progress | -- | -- |
| 107/SED-11/09-10 | Maint work | Item rate | 16.02.10 | Single | 27.02.10 | 8 Nos | N.A | Yes | Agmt.04 SED-11/ 10-11 | C/o damaged & remaining Gap in Boundary wall toward village Khirki. | Shri Sudhir Kumar | 7,33,485/- | 18.07.10 | 19.04.10 | Work in progress | -- | -- |
| 84/SED-11/09-10 | Maint work | Item rate | 06.02.10 | Single | 20.02.10 | 3 Nos | N.A | Yes | Agmt. 05 SED-11/ 10-11 | Replacement and repair of Children Playing equipment worn out due to repeated use near Food Plaza at Millennium Park at Sarai Kale Khan. | M/s Bhawani Industries | 12,83,570/- | 22.06.10 | 23.04.10 | Work in progress | -- | -- |
| 112/SED-11/09 -10 | Maint work | Item rate | 26.02.10 | Single | 06.03.10 | 6 Nos | N.A | Yes | Agmt. 06 SED-11/ 10-10 | Pdg. Missing link of water supply line at Tuglakabad. | Shri Mange Ram | 1,27,630/- | 24.05.10 | 25.04.10 | Work in progress | -- | -- |
| 106/SED-11 /09-10 | Dev. Work | Item rate | 11.02.10 | Single | 16.02.10 | Single | N.A | Yes | Agmt. 07 SED-11/ 11 | Providing & fixing Sun-dial at Site near Sarai Kale Khan on Crossing of Bara Pullah Nallah & Ring Road. | M/s Gagan Vij | 2,11,03,304/- | 28.10.10 | 29.04.10 | Work in progress | -- | -- |
| 105/SED11/09-10 | Maint work | Item rate | 19.01.10 | Single | 30.01.10 | 8 Nos | N.A | Yes | Agmt. 08 SED-11/ 10-11 | SH: Raising of Boundary wall toward L.S.C. Madan Gir Green area. | M/s Lakshender & Co. | 3,86,607/- | 03.06.10 | 04.05.10 | Work in progress | -- | -- |
| 120/SED-11/09-10 | Maint work | Item rate | 22.03.10 | Single | 31.03.10 | 2 Nos | N.A | Yes | Agmt.09 SED-11/ 10-11 | Pest Control and anti termite treatment of Staff Flats at AGVC. | M/s Dynamic Pest & Rodent Control | 23,453/- | 02.06.10 | 03.05.10 | Work in progress | -- | -- |
| 119/SED-11/08-09 | Maint work | Item rate | 22.03.10 | Single | 31.03.10 | Single | N.A | Yes | Agmt. 10 SED-11/ 10-11 | Pest Control and anti termite treatment of Office of CE (CWG) 2010 at AGVC. | M/s Dynamic Pest & Rodent Control | 9,024/- | 02.06.10 | 03.05.10 | Work in progress | -- | -- |
| 123/SED-11/09-10 | Maint work | Item rate | 24.03.10 | Single | 31.03.10 | 2 Nos | N.A | Yes | Agmt. 11 SED-11/ 10-11 | Water proofing of the terrace & roofing at Siri Fort Sports Complex (Squash Court) | Shri Anil Kumar | 4,95,449/- | 17.05.10 | 03.05.10 | Work in progress | -- | -- |
| 109/SED-11/09-10 | Maint work | Item rate | 06.02.10 | Single | 12.02.10 | 3 Nos | N.A | Yes | Agmt. 12 SED-11/ 10-11 | Structural & rehabilitation of R.C.C work of Basement and Offices at different floors of Vikas Sadan | Shri Anil Kumar | 8,12,460/- | 05.09.10 | 06.05.10 | Work in progress | -- | -- |
| 108/SED-11/09-10 | Maint work | Item rate | 12.02.10 | Single | 23.02.10 | 4 Nos | N.A | Yes | Agmt. 13 SED-11/ 10-11 | Constn./repairing of Boundary wall of green area DDA Market toward Chirag Delhi road green area. | M/s Reyansh Constructions | 9,01,840/- | 06.08.10 | 07.05.10 | Work in progress | -- | -- |
| 14/SED-11/09-10 | Maint work | Item rate | 15.05.09 | Single | 30.05.09 | 4 Nos | N.A | Yes | Agmt. 40 SED-11/ 09-10 | Renovation of Toilets of C-4 in C – Block at Vikas Sadan | Shri Harinder Singh | 14,74,859/- | 25.11.09 | 21.09.09 | 14.12.09 | -- | EOT granted without lavy of compensation |
| 48/SED-11/08-09 | Maint work | Item rate | 21.08.08 | Single | 29.08.08 | 12 Nos | N.A | Yes | Agmt. 64 SED-11/ 08-09 | P/L water supply line at Shanti Stupa | M/s Arch Constn. | 4,41,141/- | 02.01.09 | 03.11.08 | 21.10.09 | -- | do |
| 100/SED-11/09-10 | Dev. work | Item rate | 15.01.10 | Single | 23.01.10 | 6 Nos | N.A | Yes | Agmt. 105 SED-11/ 09-10 | Preparation of man made Hills at Shanti Stupa at Millennium Park | Shri Harinder Singh | 2,62,834/- | 20.04.10 | 07.03.10 | 20.04.10 | -- | -- |