DELHI DEVELOPMENT AUTHORITY

CHILLA SPORTS COMPLEX

NIQ No.         70/CSC/DDA/2008-09

No. F5 (75) CSC/DDA/2008/410							Date. 04.11.2008

Sealed quotations are invited from the experienced agencies up to 3:00 PM on dt. 11.11.2008 on behalf of DDA. Quotation will be opened on the same day in the presence of agencies/representatives of the agencies at 3:30 PM in the room of Secretary/Chilla Sports Complex, Dallupura, Delhi. The schedule can be obtained from Assistant Cashier, Chilla Sports Complex Main office on any working day.

Name of Work    :   	Maintenance of Chilla Sports Complex

SH		   :    	Temporary addition & alteration in the Multigym at CSC, DDA.

General Terms & Conditions:-

- The agency should have valid D-VAT clearance certificate/copy of the latest Challan deposited the D-VAT.  (Copy enclosed with the quotation )

- The rate should be inclusive of all overhead charges.

- The work should be completed within 10 days after issue of Work Order.

- No Tools and Plants will be issued to the agency.

- Nothing extra will be paid.

- The payment shall be released after the work has been executed as per specification given in work order and satisfaction of engineer in charge and Secretary/CSC about the quality in regards.

- Conditional quotation will not be accepted.

- Statutory deduction will made as per Act.

- The tenderer / quotationer should be registered with the Department of Trade & Taxes, Govt. of NCTD and suppose to furnish a copy of VAT registration at the time of making the request for issue of tender or to attach the same along with the quotation as the case may be. In case the quotationer / tenderer registered with the VAT department, he may give an undertaking stating therein the registration no., date of registration, period for which return has been filed, date of filing and the demand outstanding, if any, and liable to pay the same. In case, the quotationer / tenderer is not registered with the VAT Department, then he will require to submit an undertaking in the specified Performa.

-Sd-

(J. Kaushik)

Lt. Col. (Retd.)

Secretary/CSC

Copy to:

- Director (Sports), DDA

- Director (System), DDA (through email to dirsystem@dda.org.in)

- Sr. A.O. (Sports), DDA

- All Secretary of the DDA Sports Complexes i/c Secretary (Coordn.)

- The Secretary, DDA Contractor’s welfare Association, Barrack No. 1, Vikas Kutir, New Delhi.

- The Secretary, DDA Contractor Association, E-18 Vikas Kutir New Delhi..

- AAO/CSC/DDA.

- J.E. (Civil)/CSC/DDA

- Asstt. Cashier/CSC/DDA

- Notice Board

- Guard File.

- www.dda.org.in (through email to ddatender@dda.org.in)

-Sd-

Secretary/CSC

NIQ No.         70/CSC/DDA/2008-09

Name of work	:   	M/o Chilla Sports Complex

SH 	           		:    	Temporary addition & alteration in the Multigym at CSC.

| S. No. | Description of Items | Qty. | Unit | Rate | Amount. |
| --- | --- | --- | --- | --- | --- |
| 01. | Earth work in excavation by mechanical means (Hydraulic excavator) / manual means in foundation, trenches or drains (not exceeding 1.5 mtr. width, or 10 sqm on plan) including dressing of sides and ramming of bottoms, lift up to 1.5 m including getting out the excavated soil and disposed of surplus excavated soil as directed within a lead of 50 mtr. All kind of soil. | 1.20 | Cum |  |  |
| 02. | Providing and laying in position cement concrete of specified grade excluding the cost of centering and shuttering – All work up to plinth level. - 1:2:4 (1 cement : 2 coarse sand : 4 graded stone aggregate 20 mm nominal size) - 1:5:10 (1 cement : 4 coarse sand : 10 graded stone aggregate 40 mm nominal size). | 0.50 3.50 | Cum Cum |  |  |
| 3. | Brick work with FPS bricks of class designation 75 in foundation and plinth in: Cement mortar 1:6 (1 cement : 6 coarse sand) | 1.00 | Cum |  |  |
| 4. | Brick work with FPS bricks of class designation 75 in super structure above plinth level up to floor V level in all shapes and sizes in Cement mortar 1:6 (1 cement : 6 coarse sand) | 8.50 | Cum |  |  |
| 5. | Steel work in built up tabular trusses including cutting, hoisting, fixing in position and applying a priming coat of approved steel primer, welded and bolted including special shaped washers etc. complete: Hot finished seamless type tubes | 447.00 | Kg. |  |  |
| 6. | Cement concrete flooring 1:2:4 (1 cement : 2 coarse sand : 4 grades stone aggregate) finished with a floating coat of neat cement including cement slurry, but excluding the cost of nosing of steps etc. complete. 40 mm thick with 20 mm nominal size stone aggregate. | 33.00 | Sqm. |  |  |
| 7. | Providing and fixing asbestos sheet strips in joints of terrazzo/cement concrete floors. 40 mm wide and 6 mm thick. | 45.00 | Metre |  |  |
| 8. | Providing corrugated G.S. Sheet roofing including vertical /curved surface fixed with polymer coated J or L hooks, bolts and nuts 8 mm diameter with bitumen and G.I. limpet washers or with G.I. limpet washers filed with white lead and including a coat of approved steel primer and two coats of approved paint on overlapping of sheets complete (up to any pitch in horizontal / vertical or curved surface) excluding the cost of purlins, rafters and trusses and including cutting to size and shape wherever required. 1.00 mm thick with zinc coating not less than 275 gm/m2 | 53.00 | Sqm. |  |  |
| 9. | Extra for circular cutting in C.G.S. Sheet roofing for making opening of area exceeding 40 Square decimeter. 1.00 mm thick. | 16.00 | Metre |  |  |
| 10. | 12 mm cement plaster of mix 1:4 (1 cement :4 fine sand) | 32.00 | Sqm. |  |  |
| 11. | 15 mm cement plaster on the rough side of single or half brick wall of mix 1:6 (1 cement : 6 fine sand) | 32.00 | Sqm. |  |  |
| 12. | Distempering with oil bound washable distemper of approved brand and manufacture to give an even shade: New work (two or more coats) over and including priming coat with cement primer. | 60.00 | Sqm. |  |  |
| 13. | Extra for providing and fixing wind ties of 40 X 6 mm flat iron section. | 28.00 | Metre |  |  |
| 14. | Finishing walls with water proofing cement paint of required shade: New work (Two or more coats applied @ 3.84 Kg / 10 Sqm.) | 45.00 | Sqm. |  |  |
| 15. | Providing and laying damp proof course 40 mm thick with cement concrete 1:2:4 (1 cement : 2 course sand : 4 graded stone aggregate 12.5 mm nominal size) | 1.00 | Sqm. |  |  |
| 16. | Dismantling stone slab flooring laid in cement mortar including stacking of serviceable material and disposal of unserviceable material within 50 meters lead. | 7.00 | Sqm. |  |  |
|  |  |  |  | Total |  |